◆ PRAXION HR OPERATING SYSTEM

MODULE M7 · PHASE 3

Benefits and Expenses

Benefits administration, expense claims with OCR, approval workflows and insurance.

BUSINESS REQUIREMENTS DOCUMENT

Execution. Intelligence. Flow.

| PRODUCT | Praxion — HR Operating System |
| --- | --- |
| ORGANIZATION | Egybell (Provider Tenant) |
| MODULE | M7 — Benefits and Expenses |
| DELIVERY PHASE | Phase 3 — Money Flows |
| DOCUMENT VERSION | 2.0 — Legacy Payroll Taxonomy Alignment |
| DOCUMENT STATUS | For Stakeholder Review |
| PREPARED BY | Praxion Delivery Team |
| PROJECT DIRECTOR | Sabry · mohamed.sabry@praxionhr.com |
| DOCUMENT DATE | 19 April 2026 |
| TARGET GO-LIVE | 14 March 2027 |
| CLASSIFICATION | Confidential — Egybell Internal + Approved Reviewers |

Document Control

This Business Requirements Document forms part of the Praxion Discovery Baseline v3 and must be kept under version control. Any amendment after sign-off follows the Praxion Change Control process.

Revision History

| Version | Date | Author | Description | Status |
| --- | --- | --- | --- | --- |
| 0.1 | 28 Mar 2026 | Delivery Team | Initial draft from discovery workshops | Draft |
| 0.5 | 03 Apr 2026 | Delivery Team | Incorporated stakeholder interview findings | Draft |
| 0.9 | 08 Apr 2026 | Delivery Team | Internal QA review, compliance mapping added | Review |
| 1.0 | 10 Apr 2026 | Delivery Team | Discovery baseline — issued for stakeholder review | Issued |
| 2.0 | 19 Apr 2026 | Delivery Team | Added allowance/benefit/deduction master data model ali | gned with Egybell legacy payroll (tax-pool flag, Target cap, per-department scoping) from EGYBELL Payroll System PDF Issued |

Approvers

| Role | Name | Responsibility | Signature / Date |
| --- | --- | --- | --- |
| Project Director | Sabry | Overall Praxion programme | _______________________ |
| Egybell CEO | Egybell Executive | Business sponsor | _______________________ |
| Egybell HR Director | HR Director | Business owner | _______________________ |
| Egybell Finance Director | Finance Director | Financial approver | _______________________ |
| Egybell CIO / IT Lead | IT Leadership | Technical approver | _______________________ |
| Delivery Lead (Praxion) | Delivery PM | Delivery accountability | _______________________ |

Distribution List

- Egybell Executive Sponsors (CEO, COO, CFO)

- Egybell HR Leadership and Operations Managers

- Egybell IT & Security team

- Praxion Delivery Team (PM, Architects, Leads)

- Nominated Pilot Client Stakeholders (confidentiality-bound)

- External Auditors — on request only

Table of Contents

This Table of Contents reflects the canonical section order for every Praxion BRD. Section numbers are stable across modules; page numbers can be updated in Microsoft Word via View → Update Field.

1. Executive Summary

2. Introduction

3. Business Context

4. Stakeholders and Users

5. Scope

6. Business Rules

7. Functional Requirements

8. Non-Functional Requirements

9. User Stories and Acceptance Criteria

10. Process Flows

11. Data Requirements

12. Integration Requirements

13. Compliance and Regulatory Mapping

14. UAT Scenarios

15. Dependencies

16. Risks and Mitigations

17. Appendix and Sign-Off

1. Executive Summary

1.1 Purpose

To manage employee benefits (medical, life insurance, allowances) and expense claims (travel, meals, equipment) with OCR receipt scanning, policy-driven approval workflows, and hand-off to payroll for reimbursement.

1.2 Business Problem

Expense claims today flow through email and WhatsApp with photos of receipts. Reimbursement is late and auditability is poor. Benefits enrolment is managed in spreadsheets with no eligibility control.

1.3 Proposed Solution

Deliver a benefits catalogue with eligibility rules and enrolment, an expense claim flow with OCR-driven receipt capture, configurable approval chains, and reimbursement via payroll (M6).

1.4 Expected Benefits

- OCR captures receipts in seconds, not minutes.

- Policy-driven approvals eliminate exceptions.

- Complete audit trail for every claim.

- Faster reimbursement improves employee experience.

- Eligibility rules remove manual benefits tracking.

1.5 Success Criteria

| KPI | Baseline (Today) | Target at Go-Live | Target +6 Months |
| --- | --- | --- | --- |
| Claim cycle time | 10–14 d | ≤ 3 d | ≤ 1 d |
| Receipt OCR accuracy | N/A | ≥ 95% | ≥ 98% |
| Duplicate claim rate | 10% | ≤ 2% | 0% |
| Policy violations caught | N/A | 100% | 100% |

2. Introduction

2.1 Document Purpose

This Business Requirements Document (BRD) captures the business, functional, data, and compliance requirements for the Praxion Benefits and Expenses module (M7). It is the authoritative reference for design, development, testing, and user acceptance of this module. All downstream artefacts — Functional Specifications, Solution Designs, Test Plans and Training Materials — trace back to the requirements documented here.

2.2 Intended Audience

Business Sponsors — Validate business value, cost-benefit, and go/no-go decisions.

Subject-Matter Experts (SMEs) — Confirm that business rules, workflows and edge cases reflect Egybell operational reality.

Solution Architects — Translate requirements into target architecture and integration design.

Product & Delivery Team — Decompose requirements into features, user stories, sprints and releases.

QA / Test Team — Derive UAT scenarios and regression packs from functional requirements.

Compliance & Legal — Verify alignment with Egyptian Labor Law 12/2003, PIT 91/2005, SI 148/2019, PDPL 151/2020 and ETA e-invoicing.

External Auditors — Evidence that requirements incorporate statutory and contractual obligations.

2.3 Definitions, Acronyms and Abbreviations

| Term | Definition |
| --- | --- |
| BRD | Business Requirements Document — this document. |
| Praxion | The HR Operating System product delivered to Egybell. |
| Egybell | The provider organisation; primary tenant of Praxion. |
| Tenant | An isolated customer organisation within the Praxion platform (Egybell = provider tenant, each client company = client tenant). |
| Outsourced Employee | A person legally employed by Egybell and assigned to perform work at a client site. |
| ATS | Applicant Tracking System (Module M2). |
| HRIS | Human Resources Information System (Module M1). |
| RBAC | Role-Based Access Control. |
| RLS | Row-Level Security — database enforcement of tenant isolation. |
| PDPL | Egyptian Personal Data Protection Law 151/2020. |
| NOSI | National Organisation for Social Insurance (Egypt). |
| PIT | Personal Income Tax. |
| SI | Social Insurance contributions. |
| EOSB | End Of Service Benefit. |
| ETA | Egyptian Tax Authority e-invoicing portal. |
| SLA | Service-Level Agreement. |
| DSR | Data Subject Request (under PDPL). |
| KMS / DEK | Key Management Service / Data Encryption Key (per-tenant). |

2.4 References

- Praxion Discovery Phase Review v3 — Stakeholder Deck

- Praxion Visual & Brand Identity Guide v3

- Praxion Data Dictionary (Praxion_Data_Dictionary.xlsx)

- Egyptian Labor Law No. 12 of 2003

- Egyptian Personal Income Tax Law No. 91 of 2005 (and amendments)

- Social Insurance Law No. 148 of 2019

- Personal Data Protection Law No. 151 of 2020

- Egyptian Tax Authority E-Invoicing Technical Specification

- ISO 27001:2022 Information Security Management

- WCAG 2.1 Level AA accessibility guidelines

3. Business Context

3.1 Organisational Background

Egybell is an Egyptian outsourcing company that employs staff and assigns them to perform work at client organisations. Today Egybell operates through a patchwork of Microsoft Excel workbooks, WhatsApp group messages, Word document templates, and email threads. This fragmented operating model causes data duplication, late reporting, compliance exposure under PDPL, and an inability to scale beyond its current client base.

Praxion replaces this fragmented operating model with a single, multi-tenant HR Operating System. Egybell operates as the provider tenant with full cross-tenant visibility; every outsourcing client is provisioned as an isolated client tenant with self-service HR and ATS. The outsourced employee has dual context — legally employed by Egybell and operationally assigned to a client — and must be represented and permissioned accordingly in every module.

3.2 Current State (Today)

- HR data is tracked in disconnected Excel files across HR, Payroll > and Operations teams.

- Communication with employees and clients relies on WhatsApp and > email, with no audit trail.

- Documents are shared as Word/PDF attachments; version control and > expiry tracking are manual.

- Approvals happen verbally or over email — frequently undocumented > and unreportable.

- Cross-tenant reporting is produced manually each month, usually > several days late.

- Compliance evidence (PDPL, Labor Law, SI filings) is reconstructed > reactively on audit.

3.3 Future State (Praxion)

- Single multi-tenant platform owns all HR records with strict tenant > isolation.

- Every transaction is audit-logged with actor, timestamp, tenant > context and before/after state.

- Clients self-serve via a Client Portal and their own tenant scope.

- Automated compliance: tax tables, EOSB, NOSI forms, PDPL DSRs, ETA > e-invoices.

- Cross-tenant analytics surface trends, SLA breaches, and capacity > gaps in real time.

- Mobile-first experience for employees and approvers with > offline-capable workflows.

3.4 Where This Module Fits

Benefits/Expenses read employees from M1, integrate with Payroll (M6) for reimbursement, and push analytics to M9.

3.5 Module Dependencies

| Upstream Dependency | Nature | Phase |
| --- | --- | --- |
| HRIS (M1) | Employee master and eligibility | 1 |
| System Admin (M10) | Policy configuration | 1 |

| Downstream Consumer | Nature | Phase |
| --- | --- | --- |
| Payroll (M6) | Reimbursement via next payroll | 3 |
| Analytics (M9) | Spend categories and trends | 4 |

4. Stakeholders and Users

4.1 Stakeholder Matrix

| Stakeholder | Interest | Influence | Engagement Strategy |
| --- | --- | --- | --- |
| Egybell Executive (CEO, COO, CFO) | High | High | Steering committee, monthly gate reviews |
| Egybell HR Director | High | High | Business owner — weekly working sessions |
| Egybell Finance Director | High | High | Payroll, billing, EOSB, ETA sign-off |
| Egybell Operations Managers | High | Med | SMEs for workforce, assignments, SLAs |
| Egybell IT / Security | High | High | Architecture, RBAC, PDPL, pen testing |
| Egybell Recruiters | High | Med | SMEs for ATS workflow and client requests |
| Egybell Employees | Med | Low | Communications, training, feedback loop |
| Client HR / Hiring Managers | High | Med | Pilot clients — tenant onboarding and UAT |
| Client Finance | Med | Med | Invoice review, budget reconciliation |
| Client Employees | Med | Low | Mobile / portal usability testing |
| Outsourced Employees | High | Low | Dual-context onboarding and payslip access |
| External Auditors / Regulators | Med | High | Compliance evidence, DSR workflows |

4.2 User Roles (Relevant to this Module)

| # | Role | Context | Primary Interactions with this Module |
| --- | --- | --- | --- |
| 1 | HR Manager | Provider | Manages benefits catalogue and eligibility. |
| 2 | Finance Officer | Provider | Reviews and approves high-value claims. |
| 3 | Line Manager | Self | First-level approver of expenses. |
| 4 | Employee | Self | Submits claims; enrols in benefits. |

4.3 RACI Matrix for Module Delivery

| Activity | Business Sponsor | HR Director | Delivery Lead | Architect | QA Lead |
| --- | --- | --- | --- | --- | --- |
| Approve module scope | A | C | R | C | I |
| Define business rules | C | A | R | C | I |
| Sign off BRD | A | R | R | C | C |
| Validate functional requirements | I | A | R | R | C |
| Approve solution design | I | C | A | R | C |
| Define UAT scenarios | C | R | R | C | A |
| Accept module at UAT | A | R | C | C | R |
| Sign off for go-live | A | R | R | C | R |

Key: R = Responsible · A = Accountable · C = Consulted · I = Informed

5. Scope

5.1 Business Objectives (Module Level)

- Streamline expense claims with OCR.

- Enforce benefits eligibility automatically.

- Cut reimbursement time to under 3 days.

- Feed analytics with categorised spend data.

5.2 In Scope

- Benefits catalogue and eligibility rules.

- Benefits enrolment workflows.

- Expense claim submission with OCR receipt capture.

- Policy-driven approval chains.

- Reimbursement hand-off to Payroll.

- Spend analytics per category.

5.3 Out of Scope

- Direct payment execution (handled by payroll or AP).

- Corporate card management (future phase).

5.4 Assumptions

- Egybell entity legal structure, tax registration, and social > insurance numbers are valid and available.

- Required master data (departments, job titles, cost centres) is > curated and approved prior to cutover.

- Pilot client tenants cooperate with onboarding and UAT timelines.

- Source data from legacy Excel/Word systems is exportable and > reasonably consistent.

- Stakeholder availability for workshops, reviews, and UAT follows the > programme plan.

5.5 Constraints

- Fixed go-live date of 14 March 2027.

- All data must reside in-region consistent with PDPL; cross-border > transfer requires explicit legal review.

- Egyptian statutory changes (tax, SI) must be absorbed through the > configuration engine — no hot code changes.

- Multi-tenant isolation is non-negotiable; every query must be > tenant-scoped via RLS.

- Brand system (colors, fonts, logo) must be applied to every > delivered surface per Praxion Brand Identity v3.

6. Business Rules

Business rules are authoritative statements that constrain or drive module behaviour. They are numbered for traceability from functional requirements and test cases.

| ID | Rule | Rationale / Source | Type |
| --- | --- | --- | --- |
| BR-M7-001 | Eligibility for benefits must be enforced automatically from employee type, tenure and role. | Policy | Mandatory |
| BR-M7-002 | Expense claims must attach receipts; OCR fields must match the claim header. | Fraud prevention | Mandatory |
| BR-M7-003 | Duplicate receipt detection must block resubmission of the same receipt. | Fraud prevention | Mandatory |
| BR-M7-004 | Claims exceeding policy limits require additional approver. | Policy | Mandatory |
| BR-M7-005 | Reimbursement must flow via Payroll (M6); no direct cash disbursement. | Controls | Mandatory |
| BR-M7-006 | NEW (v2): Every allowance, benefit and deduction in the catalogue must carry a Tax Pool flag in | dicating whether it is in | cluded in the employee’s taxable base; components without the flag are excluded from income-tax computation by M6. EGYBELL Payroll System (Company Setup screen — “Tax pool” column) Mandatory |
| BR-M7-007 | NEW (v2): Each fixed allowance, benefit or deduction may carry a Target (per-employee or per-de | partment cap). When a Tar | get is set, M6 must stop accruing the component once the cap is reached within the configured period (monthly / quarterly / annually). EGYBELL Payroll System (Fixed Parameters screen — “Target” column) Mandatory |
| BR-M7-008 | NEW (v2): Catalogue entries must be scoped by Company → Department so that the same component c | an have different amounts | or Targets per department; the master record is tenant-scoped and inherits defaults unless overridden. EGYBELL Payroll System (Fixed Parameters screen — Company / Department filters) Mandatory |
| BR-M7-009 | NEW (v2): In-kind benefits (non-cash) must support an “In-Kind Deduction is a Target” flag; whe | n set, the benefit is tre | ated as an earnings item that reduces net cash payout by the equivalent value rather than flowing through as a cash allowance. EGYBELL Payroll System (Company Setup screen — “In-kind deduction is a target” flag) Mandatory |
| BR-M7-010 | NEW (v2): The variable / dynamic pay taxonomy must include at least: Pay Cut, Reward, Exception | al Allowance, Variable Al | lowance, and Various Deductions. Each variable line must record a Count Method (once / per-occurrence / per-period) that drives how M6 aggregates the line within the payroll cycle. EGYBELL Payroll System (Dynamic Parameters screen) Mandatory |

7. Functional Requirements

Functional Requirements (FRs) describe what the system must do. Each FR has a unique identifier and is traceable to one or more business rules and user stories. Priority follows the MoSCoW convention: M = Must, S = Should, C = Could, W = Won't (this release).

7.1 Benefits

Catalogue, eligibility and enrolment.

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-M7-001 | The system shall maintain a benefits catalogue per tenant. | M |
| FR-M7-002 | The system shall enforce eligibility by rules. | M |
| FR-M7-003 | The system shall support enrolment workflows with effective dates. | M |
| FR-M7-004 | The system shall feed active benefits to Payroll for allowances. | M |

7.2 Expenses

Claim submission, OCR, approval and reimbursement.

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-M7-001 | The system shall allow employees to submit expense claims with receipt upload. | M |
| FR-M7-002 | The system shall OCR receipts and pre-populate claim fields. | M |
| FR-M7-003 | The system shall detect duplicate receipts via hash and OCR match. | M |
| FR-M7-004 | The system shall route claims via configurable approval chains. | M |
| FR-M7-005 | The system shall hand off approved claims to Payroll for reimbursement. | M |

7.3 Allowance / Benefit / Deduction Master Data (NEW in v2)

The compensation-component master data owned by M7 is the source of truth that M6 Payroll consumes when calculating fixed and variable earnings and deductions. v2 adds the tax-pool flag, Target cap, and per-department scoping surfaced by the Egybell legacy payroll system.

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-M7-301 | The system shall maintain a component catalogue keyed by Code + Name, classified by Type (Allowance / In-Kind Benefit / Deduction / Various), owned at Company level and optionally scoped to Department. | M |
| FR-M7-302 | The system shall persist a Tax Pool flag on every catalogue entry; M6 shall include only tax-pool-flagged components in the taxable base when computing PIT. | M |
| FR-M7-303 | The system shall persist a Target attribute (amount + period: monthly / quarterly / annually) on fixed components; M6 shall stop accruing the component once the Target is reached within the period and log the cutoff on the employee payslip. | M |
| FR-M7-304 | The system shall persist an “In-Kind Deduction is a Target” flag on in-kind benefit entries; when set, the component is treated as a net-reducing earnings item in M6 rather than a cash allowance. | M |
| FR-M7-305 | The system shall expose the catalogue to Payroll Setup screens (fixed vs. dynamic parameters) with the same filter surface as the legacy system (Company → Department → Type). | M |
| FR-M7-306 | The system shall support the variable / dynamic pay taxonomy: Pay Cut, Reward, Exceptional Allowance, Variable Allowance, Various Deductions; each variable line records an effective month and Count Method (once / per-occurrence / per-period). | M |
| FR-M7-307 | The system shall expose a bulk-import screen for catalogue rows, accepting the legacy Fixed Parameters sheet structure (Code, Name, Amount, Target) and surfacing validation errors inline. | S |
| FR-M7-308 | The system shall version catalogue entries: edits to Amount or Target create a new effective-dated version; prior versions remain queryable for payroll reconciliation. | M |
| FR-M7-309 | The system shall publish catalogue changes to M6 within 60 seconds of save; M6 shall consume the new effective-dated versions on the next pay cycle that opens after the effective date. | S |

8. Non-Functional Requirements

Non-Functional Requirements (NFRs) apply across every Praxion module. Where this module has elevated NFR targets beyond the platform baseline, they are called out explicitly.

8.1 Performance

| ID | Requirement |
| --- | --- |
| NFR-PERF-01 | List and search screens return the first page in ≤ 1.5 seconds at P95 under nominal load. |
| NFR-PERF-02 | Bulk operations (imports, exports, batch updates) process 10,000 records in ≤ 5 minutes. |
| NFR-PERF-03 | Concurrency: the module must sustain 500 concurrent users per tenant without degradation. |
| NFR-PERF-04 | Background jobs must emit progress telemetry every 30 seconds for long-running tasks. |

8.2 Scalability

| ID | Requirement |
| --- | --- |
| NFR-SCAL-01 | Horizontally scalable stateless services behind a load balancer; no session affinity required. |
| NFR-SCAL-02 | Database tier supports read replicas for reporting; writes go to primary with RLS enforced. |
| NFR-SCAL-03 | Must support up to 100 client tenants and 50,000 employees at go-live without redesign. |

8.3 Availability & Resilience

| ID | Requirement |
| --- | --- |
| NFR-AVAIL-01 | Platform target SLA is 99.9% monthly uptime (≤ 43 minutes of unplanned downtime). |
| NFR-AVAIL-02 | RPO ≤ 15 minutes, RTO ≤ 4 hours, verified by quarterly disaster recovery drill. |
| NFR-AVAIL-03 | Graceful degradation: read access must remain available during write-tier incidents. |

8.4 Security

| ID | Requirement |
| --- | --- |
| NFR-SEC-01 | All authentication via centrally managed identity with MFA mandatory for privileged roles. |
| NFR-SEC-02 | All data encrypted in transit (TLS 1.2+) and at rest (AES-256). |
| NFR-SEC-03 | Row-Level Security enforced on every tenant-scoped query; cross-tenant access is a P1 defect. |
| NFR-SEC-04 | Per-tenant KMS Data Encryption Keys to enable PDPL crypto-shredding on tenant termination. |
| NFR-SEC-05 | Annual penetration test plus automated cross-tenant isolation tests in CI. |
| NFR-SEC-06 | Role-Based Access Control with principle of least privilege and quarterly access reviews. |

8.5 Privacy & Compliance (PDPL 151/2020)

| ID | Requirement |
| --- | --- |
| NFR-PDPL-01 | Consent management captured per subject, purpose, and legal basis. |
| NFR-PDPL-02 | Data Subject Requests (access, rectification, erasure) fulfilled within statutory SLA. |
| NFR-PDPL-03 | Field-level PII masking enforced for cross-tenant projections of outsourced employees. |
| NFR-PDPL-04 | Breach notification workflow triggers at detection with a 72-hour regulator alert path. |
| NFR-PDPL-05 | Crypto-shredding on tenant termination by destroying per-tenant DEKs. |

8.6 Usability & Accessibility

| ID | Requirement |
| --- | --- |
| NFR-UX-01 | All user-facing surfaces conform to WCAG 2.1 Level AA as minimum. |
| NFR-UX-02 | Bilingual UI (Arabic / English) with full right-to-left support. |
| NFR-UX-03 | Dark-canvas command-center aesthetic per Praxion Brand Identity v3. |
| NFR-UX-04 | Command palette (⌘K) for power-user navigation on all desktop screens. |
| NFR-UX-05 | Mobile parity for key workflows via React Native app (M11). |

8.7 Auditability

| ID | Requirement |
| --- | --- |
| NFR-AUD-01 | Every create, update, delete and access event is captured to the immutable audit log. |
| NFR-AUD-02 | Audit log must include actor, tenant, role, timestamp, IP, before/after values. |
| NFR-AUD-03 | Audit log retention: 7 years minimum, aligned to Egyptian statutory requirements. |

8.8 Localisation

| ID | Requirement |
| --- | --- |
| NFR-LOC-01 | Arabic/English bilingual fields across all screens where user-facing text is stored. |
| NFR-LOC-02 | Egyptian public holiday calendar, working week (Sun–Thu), and Gregorian/Hijri dates supported. |
| NFR-LOC-03 | Currency: EGP as default, multi-currency for contractor payouts (M8). |

8.9 Observability

| ID | Requirement |
| --- | --- |
| NFR-OBS-01 | Structured logs with correlation IDs traversing every request across services. |
| NFR-OBS-02 | Metrics on golden signals (latency, traffic, errors, saturation) per service. |
| NFR-OBS-03 | Real-time alerting on SLO burn and security anomalies. |

9. User Stories and Acceptance Criteria

User stories follow the INVEST principles. Each story has Given/When/Then acceptance criteria traceable to functional requirements and UAT cases.

US-M7-001 — Submit Expense with OCR

As a Employee

I want to photograph a receipt and have the expense form pre-filled automatically

so that I can submit expenses in under a minute.

Acceptance Criteria

- Given I open the expense form on mobile, when I take a photo, then > OCR extracts vendor, date, amount and category.

- Given OCR fields are extracted, when I review, then I can correct > any field before submission.

- Given I submit the claim, when it is validated, then it is routed to > my line manager.

10. Process Flows

Process flows below describe the happy path, exception paths, and system behaviour for each key workflow in this module. Detailed swimlane diagrams are maintained in the Praxion solution design repository; this section captures the prose specification.

10.1 Expense Claim

From OCR capture to reimbursement.

Trigger

Employee submits a claim.

Actors

- Employee

- Line Manager

- Finance Officer

- System

Preconditions

- Employee is active.

- Policy limits configured.

Main Flow

Step 1. Employee captures receipt; OCR extracts fields.

Step 2. Employee reviews and submits.

Step 3. System validates policy and duplicate receipts.

Step 4. Routed to line manager approval; escalated if above limit.

Step 5. On approval, claim is queued for next payroll.

Step 6. Payroll reimburses and issues payslip line.

Alternate / Exception Flows

- If receipt is duplicate, claim is blocked.

- If policy violated, claim is auto-flagged.

- If reimbursement fails, Finance is alerted.

Postconditions

- Claim is paid or rejected.

- Audit trail is complete.

11. Data Requirements

Data requirements list the primary entities owned or consumed by this module. Full schema definitions including types, lengths, nullability, foreign keys and indexes are maintained in the Praxion Data Dictionary.

11.1 Primary Entities

| Entity | Ownership | Key Attributes | Sensitivity |
| --- | --- | --- | --- |
| Benefit | Owned | benefit_id, tenant_id, type, eligibility_rule | Operational |
| Enrolment | Owned | enrolment_id, benefit_id, employee_id, effective | PII L1 |
| Claim | Owned | claim_id, employee_id, amount, category, receipt_ref | Confidential |
| Receipt | Owned | receipt_id, hash, ocr_data, file_ref | Confidential |

11.2 Reference / Master Data

- Tenant and organisation registry (shared).

- Department, job title, grade, cost centre (tenant-scoped).

- Egyptian public holiday calendar.

- Tax brackets and SI ceilings (version-controlled, effective-dated).

- Document types and expiry rules.

11.3 Data Quality Rules

- Mandatory fields must be non-null before record submission.

- Unique constraints enforced at the database layer, not only at the > application layer.

- All records carry created_by, created_at, updated_by, updated_at > and tenant_id columns.

- Soft-delete preferred over hard-delete; hard-delete only permitted > via PDPL DSR workflow.

- Bilingual fields must accept Arabic and English; at least one > language is mandatory.

11.4 Data Retention

| Data Class | Retention | Basis |
| --- | --- | --- |
| Active employee records | Duration of employment + 7 years | Labor Law 12/2003 |
| Payroll records | 7 years | PIT Law 91/2005 |
| Social insurance records | 7 years | SI Law 148/2019 |
| Audit logs | 7 years | PDPL 151/2020 |
| Candidate records (rejected) | 24 months | PDPL & candidate consent |
| System telemetry / logs | 13 months | Operational |

12. Integration Requirements

Integration points show where this module sends or receives data from other Praxion modules, internal services, or external systems. Contracts are defined by event schemas on the Kafka bus for async flows and OpenAPI specs for synchronous calls.

12.1 Internal Integrations (Praxion-to-Praxion)

| Partner Module | Direction | Transport | Purpose |
| --- | --- | --- | --- |
| HRIS (M1) | In | API | Employee and eligibility data |
| Payroll (M6) | Out | Event | Reimbursement hand-off |
| Analytics (M9) | Out | CDC | Spend analytics |

12.2 External Integrations

| External System | Direction | Transport | Purpose |
| --- | --- | --- | --- |
| OCR service | Out | REST | Receipt data extraction |
| Insurer systems | Both | API | Benefit enrolment |

12.3 Integration Principles

- Events first: prefer Kafka events with tenant_id headers for loose > coupling.

- Idempotent consumers: all event handlers must be idempotent to > tolerate retries.

- Schema evolution: backward-compatible only; breaking changes require > versioned topics.

- Contract tests in CI between producers and consumers to catch drift > early.

- External calls run through an outbound gateway with circuit breakers > and retries with exponential backoff.

- All external traffic is TLS 1.2+ with certificate pinning for > regulator endpoints.

13. Compliance and Regulatory Mapping

Every Praxion module must evidence alignment to Egyptian statutory law and to the platform privacy posture under PDPL. The table below maps key regulatory obligations to the module features and artefacts that satisfy them.

| Regulation / Standard | Obligation | How This Module Complies |
| --- | --- | --- |
| PDPL 151/2020 | Personal financial data | Tenant scope, retention, encryption. |
| Tax rules | Reimbursement treatment | Categories aligned to tax treatment via M6. |

13.1 PDPL Data Subject Rights (DSR) Checklist

| Right | Implementation |
| --- | --- |
| Right to Access | Subject can download their data via self-service export. |
| Right to Rectification | Subject can request correction; tracked with approval chain. |
| Right to Erasure | Subject can request erasure; subject to legal retention overrides. |
| Right to Restrict | Processing can be paused for a record under dispute. |
| Right to Object | Subject can object to specific processing purposes. |
| Right to Portability | Structured export in JSON or CSV on request. |

14. UAT Scenarios

User Acceptance Test scenarios verify that the module meets business requirements from the perspective of real users. Each scenario maps back to a business rule and/or user story. Pass criteria must be met with zero critical defects for UAT sign-off.

| ID | Scenario | Given | When / Then | Priority |
| --- | --- | --- | --- | --- |
| UAT-M7-001 | OCR receipt capture | Receipt photo | When uploaded, fields extracted | P1 |
| UAT-M7-002 | Duplicate receipt blocked | Resubmitted receipt | When submitted, system blocks | P1 |
| UAT-M7-003 | Approval escalation | Above limit claim | When submitted, Finance added as approver | P1 |
| UAT-M7-004 | Reimbursement via payroll | Approved claim | When payroll runs, amount reimbursed | P1 |

14.1 UAT Entry and Exit Criteria

Entry Criteria

- All in-scope functional requirements implemented and unit-tested.

- QA regression pass ≥ 95% on the latest build.

- UAT environment refreshed with sanitised production-like data.

- Training delivered to UAT testers; access provisioned per role.

- Defect tracker prepared and triage rules agreed.

Exit Criteria

- Zero open critical (P1) defects; ≤ 5 open medium (P3) defects with > workarounds.

- All UAT scenarios executed with ≥ 95% pass rate.

- Business sponsor sign-off obtained in writing.

- Production readiness review completed and approved.

- Operational runbooks and on-call rota in place.

15. Dependencies

Dependencies capture everything this module relies on outside its own scope. A miss on any of these dependencies directly threatens go-live.

15.1 Platform Dependencies

| Dependency | Type | Required By | Notes |
| --- | --- | --- | --- |
| Multi-tenant Identity (Auth service) | Internal | Phase 1 (M1/M10) | SSO, MFA, RBAC foundation |
| Row-Level Security enablement | Internal | Phase 1 | Blocks any tenant-scoped feature |
| Notification service | Internal | Phase 1 | Email, SMS, in-app, push |
| Storage service (S3, per-tenant prefix) | Internal | Phase 1 | Documents, attachments, media |
| Audit logging service | Internal | Phase 1 | Immutable audit trail |
| Event bus (Kafka) with tenant headers | Internal | Phase 1 | Inter-module events |

15.2 External Dependencies

| Dependency | Provider | Purpose | Status |
| --- | --- | --- | --- |
| Egyptian Tax Authority e-invoice portal | ETA | Client invoicing (M13) | Integration required |
| NOSI filing endpoints | NOSI | Monthly SI forms (M6) | API/SFTP |
| Bank file formats for payroll | Egyptian banks | Salary disbursement | Per-bank template |
| e-Signature provider | TBD (DocuSign or local) | Offers, contracts, onboarding | Procurement open |
| SMS gateway (Egypt) | TBD | OTP, notifications | Procurement open |

16. Risks and Mitigations

Risks are tracked in the Praxion risk register and reviewed weekly by the steering committee. The risks below are those most directly relevant to this module.

| ID | Risk | Impact | Likelihood | Mitigation |
| --- | --- | --- | --- | --- |
| R-M7-01 | OCR accuracy below target frustrates users. | Med | Med | Manual override; vendor OCR SLAs; feedback loop. |
| R-M7-02 | Fraudulent claims slip through controls. | High | Low | Duplicate detection; spot audits; analytics. |
| R-M7-03 | Insurer API downtime. | Low | Med | Queue and retry; daily reconciliation. |

17. Appendix

17.1 Module Traceability Summary

Every Business Rule (BR) is traceable to at least one Functional Requirement (FR), User Story (US), and UAT scenario. The traceability matrix is maintained in the Praxion requirements-management tool and reviewed at each sprint close.

17.2 Change Control

Any change to this BRD after v1.0 sign-off follows the Praxion Change Control process: (1) change request raised, (2) impact assessment by delivery lead, (3) review by change advisory board, (4) approval by business sponsor, (5) document update with incremented version. Changes to statutory or compliance requirements are always prioritised.

17.3 Open Questions

- Final list of pilot client tenants and their target onboarding > dates.

- Procurement decision on e-Signature provider and SMS gateway.

- Confirmation of preferred bank file formats across Egybell’s banking > partners.

- Agreement on data sovereignty region for hosted infrastructure.

- Clarification of expected SLAs with client tenants and penalty > framework.

17.4 Sign-Off

By signing below, the named stakeholders confirm that the requirements in this document accurately reflect the business need for the Praxion Benefits and Expenses module and authorise the Praxion delivery team to proceed to solution design and build.

| Name | Role | Date | Signature |
| --- | --- | --- | --- |
| Sabry | Project Director | ____________ | __________________________ |
| Egybell Executive | Business Sponsor | ____________ | __________________________ |
| HR Director | Business Owner | ____________ | __________________________ |
| Finance Director | Finance Owner | ____________ | __________________________ |
| IT / CIO | Technical Approver | ____________ | __________________________ |
| Delivery Lead | Praxion Delivery | ____________ | __________________________ |