◆ PRAXION

Execution. Intelligence. Flow.

MASTER USER STORIES BACKLOG

Praxion HROS

Consolidated User Story Backlog — 13 Modules

195 Stories  •  14 Personas  •  4 Delivery Phases

| Client | Egybell |
| --- | --- |
| Product | Praxion HROS |
| Document | Master User Stories Backlog v1.0 |
| Owner | Mohamed Sabry — Project Director |
| Go-Live Target | 14 March 2027 |
| Status | Draft for Review |
| Last Updated | 10 April 2026 |

Executive Summary

This document is the master user story backlog for Praxion HROS — the Human Resources Operating System being built by Egybell for its own outsourced workforce operations and for the clients it serves. The backlog contains 195 user stories across 13 product modules, organized by epic and mapped to personas, priority, and relative effort.

Stories are written in the standard "As a [persona], I want [capability] so that [benefit]" format. Each story carries four Given/When/Then-style acceptance criteria suitable for direct use by engineering and QA. Priority follows the MoSCoW framework (P0 = Must-have / MVP, P1 = Should-have / Phase 2, P2 = Could-have / Phase 3+). Effort is estimated on a Fibonacci scale (1, 2, 3, 5, 8, 13).

How to use this backlog

Product Owners and BAs groom stories from this backlog into sprint-ready work items.

Engineering uses acceptance criteria as the definition of done and as the basis for test cases.

Delivery leadership uses module totals to size phases and validate the Go-Live roadmap.

The Excel workbook (Praxion-User-Stories-Backlog.xlsx) is the living source of truth; this document is the narrative view.

Module Backlog Summary

| Code | Module | Phase | Stories | Pts | P0/P1/P2 |
| --- | --- | --- | --- | --- | --- |
| M1 | Core HRIS | Phase 1 - Foundation | 15 | 95 | 11/4/0 |
| M2 | Recruitment & ATS | Phase 2 - Talent Acquisition | 15 | 88 | 10/5/0 |
| M3 | Onboarding & Offboarding | Phase 2 - Talent Acquisition | 15 | 80 | 8/6/1 |
| M4 | Performance & KPIs | Phase 3 - Performance & Growth | 15 | 84 | 5/7/3 |
| M5 | Training & LMS | Phase 3 - Performance & Growth | 15 | 95 | 1/5/9 |
| M6 | Payroll & Compensation | Phase 1 - Foundation | 15 | 120 | 11/4/0 |
| M7 | Benefits & Expenses | Phase 2 - Talent Acquisition | 15 | 81 | 1/7/7 |
| M8 | Contractor Management | Phase 2 - Talent Acquisition | 15 | 75 | 3/7/5 |
| M9 | Analytics & Reporting | Phase 4 - Intelligence | 15 | 102 | 2/6/7 |
| M10 | System Administration | Phase 1 - Foundation | 15 | 128 | 9/5/1 |
| M11 | Mobile App | Phase 3 - Performance & Growth | 15 | 70 | 3/6/6 |
| M12 | Client Portal | Phase 3 - Performance & Growth | 15 | 78 | 8/3/4 |
| M13 | Billing & Invoicing | Phase 4 - Intelligence | 15 | 120 | 7/6/2 |
|  | TOTAL |  | 195 | 1216 | 79/71/45 |

Personas

Egybell Provider

●  HR Director — Owns HR strategy, metrics, and compliance across all operations.

●  HR Manager — Manages policies, cycles, and cross-functional HR initiatives.

●  HR Specialist — Executes day-to-day HR operations: records, onboarding, compliance.

●  Recruiter — Sources, screens, and manages candidates through the hiring pipeline.

●  Payroll Officer — Runs payroll cycles, calculates tax/SI, and produces bank files.

●  Finance Manager — Owns billing rules, revenue recognition, and financial reporting.

●  Finance Officer — Handles reconciliation, receivables, and tax operations.

●  Training Lead — Designs learning paths and manages LMS content.

●  Platform Admin — Operates the multi-tenant platform, SLAs, and infrastructure.

●  System Admin — Manages roles, SSO, configuration, and integrations.

Client Tenants

●  Client Admin — Owns a client's portal, users, and configuration.

●  Client SPOC — Day-to-day contact for outsourced team operations.

●  Client Finance — Reviews and processes Egybell invoices.

Cross-Cutting

●  Outsourced Employee — Employed by Egybell, deployed to a client engagement.

●  Line Manager — Manages direct reports (may be Egybell or client-side).

●  Contractor — External vendor engaged via SoW.

M1 Core HRIS Phase 1 - Foundation

| US-M1-001 • Employee Records • HR Manager | P0 • 8 pts |
| --- | --- |

As an HR Manager, I want to create bilingual employee profiles with employment type so that I have an authoritative single source of truth for every person Egybell employs.

Acceptance criteria

◦  Given I click New Employee, a multi-step form with Personal, Employment, Compensation, and Documents sections appears

◦  When I submit without Arabic or English name, the form blocks submission and highlights missing fields

◦  When I select Outsourced employment type, assignment client and period fields become required

◦  When I submit a valid profile, the record receives a unique Employee ID, appears in the directory, and an audit event is logged

| US-M1-002 • Employee Records • HR Specialist | P0 • 13 pts |
| --- | --- |

As an HR Specialist, I want to bulk-import legacy employee data from Excel so that we can migrate 2,000+ existing records without manual re-entry.

Acceptance criteria

◦  Given I upload an .xlsx file, the importer validates headers against the template

◦  When validation finds errors, the importer shows row-level error report and blocks partial imports

◦  When I confirm a clean file, records are created in a staging area and require supervisor approval

◦  Given approval, all records are activated atomically and mapped to the audit log

| US-M1-003 • Org Structure • HR Director | P0 • 8 pts |
| --- | --- |

As an HR Director, I want to model the company organizational structure with departments, cost centers, and reporting lines so that every employee has a clear place in the hierarchy.

Acceptance criteria

◦  Given I open Org Chart, I can create parent/child departments with cost-center codes

◦  When I assign a manager to a department, all employees inherit the reporting line

◦  When I move a department, its employees and cost center follow automatically

◦  Given an inactive employee, the org chart hides them by default but keeps history

| US-M1-004 • Self-Service • Outsourced Employee | P0 • 5 pts |
| --- | --- |

As an Outsourced Employee, I want to view and update my personal contact information in self-service so that HR always has my current address, phone, and emergency contact.

Acceptance criteria

◦  Given I open My Profile, I see my current contact details in read mode

◦  When I click Edit, I can modify phone, address, and emergency contact fields

◦  When I submit changes, the update is staged and HR receives a notification to review

◦  Given HR approval, changes are applied and I receive a confirmation

| US-M1-005 • Document Vault • HR Specialist | P0 • 5 pts |
| --- | --- |

As an HR Specialist, I want to store employee documents (ID, contract, medical) with expiry tracking so that I can be alerted before any document expires.

Acceptance criteria

◦  Given I upload a document, I can tag its type, expiry date, and confidentiality level

◦  When a document is within 30 days of expiry, HR receives a daily digest alert

◦  Given a confidential document, only HR Manager and above can open it

◦  When an employee is offboarded, documents are archived with retention policy

| US-M1-006 • Time Off • Line Manager | P0 • 5 pts |
| --- | --- |

As a Line Manager, I want to review and approve leave requests for my direct reports so that coverage and entitlements are respected.

Acceptance criteria

◦  Given I receive a leave request, I see the employee's balance, team coverage, and prior history

◦  When I approve, the leave is deducted from balance and added to the team calendar

◦  When I reject, I must enter a reason which is shown to the employee

◦  Given an auto-escalation rule, pending requests move to the next approver after 48 hours

| US-M1-007 • Time Off • Outsourced Employee | P0 • 3 pts |
| --- | --- |

As an Outsourced Employee, I want to submit a leave request with type, dates, and optional attachment so that I can take time off through the system instead of email.

Acceptance criteria

◦  Given I open Request Leave, I see my current balances per leave type

◦  When I select dates that exceed my balance, the form warns and blocks submission

◦  When I submit, my manager is notified immediately via in-app and email

◦  Given approval, the leave appears on my calendar and payroll is informed

| US-M1-008 • Attendance • HR Specialist | P1 • 8 pts |
| --- | --- |

As an HR Specialist, I want to configure work schedules and shift patterns per client assignment so that attendance tracking matches each outsourcing contract.

Acceptance criteria

◦  Given I create a schedule, I can set weekly patterns, break rules, and overtime thresholds

◦  When I assign a schedule to an employee group, it applies from the effective date

◦  When overlapping schedules exist, the system flags the conflict for resolution

◦  Given a schedule change, affected employees are notified

| US-M1-009 • Attendance • Outsourced Employee | P1 • 8 pts |
| --- | --- |

As an Outsourced Employee, I want to clock in and out from a geofenced mobile check-in so that my attendance is captured accurately even when I work at a client site.

Acceptance criteria

◦  Given I open the mobile app, I see a Clock In button only if I am inside the allowed geofence

◦  When I clock in, the timestamp, location, and device ID are recorded

◦  When connectivity drops, the app stores the event and syncs when back online

◦  Given I clock out, total hours are computed against my schedule

| US-M1-010 • Data Quality • HR Director | P1 • 5 pts |
| --- | --- |

As an HR Director, I want an employee data quality dashboard so that I can see missing fields, expiring documents, and duplicate records at a glance.

Acceptance criteria

◦  Given I open the dashboard, I see KPIs for completeness, expiring docs, and duplicates

◦  When I click a KPI, I drill into the affected records

◦  When I assign a fix task, it appears in the owner's queue

◦  Given the records are fixed, the KPI refreshes within 5 minutes

| US-M1-011 • Employee Lifecycle • HR Manager | P0 • 5 pts |
| --- | --- |

As an HR Manager, I want to track employee lifecycle events (promotion, transfer, status change) so that there is an auditable history of every employment change.

Acceptance criteria

◦  Given I initiate a promotion, I capture new role, grade, salary, effective date, and reason

◦  When the change is approved, all downstream systems (payroll, org chart) receive updates

◦  When I view an employee, I see a chronological timeline of lifecycle events

◦  Given regulatory audit, I can export the full history with approver identities

| US-M1-012 • Security • System Admin | P0 • 8 pts |
| --- | --- |

As a System Admin, I want field-level masking on sensitive employee data (salary, national ID) so that only authorized roles can view them.

Acceptance criteria

◦  Given a role without salary permission, salary fields display as masked (****)

◦  When an authorized user views the field, the access is logged to audit

◦  When a mask is bypassed via role escalation, dual approval is required

◦  Given a data export, masked fields remain masked unless explicit permission is set

| US-M1-013 • Directory • All Employees | P0 • 3 pts |
| --- | --- |

As any Employee, I want to search the company directory by name, department, or client so that I can find colleagues quickly.

Acceptance criteria

◦  Given I type in the search, I see live results with name, role, department, and photo

◦  When I click a person, I see their public profile with contact information

◦  When I search for an outsourced employee, their client assignment is hidden from non-privileged users

◦  Given results exceed 50, pagination is applied

| US-M1-014 • Notifications • All Employees | P1 • 3 pts |
| --- | --- |

As any Employee, I want in-app and email notifications for HR actions affecting me so that I am never surprised by a policy or status change.

Acceptance criteria

◦  Given a lifecycle event on my record, I receive a notification within 5 minutes

◦  When I click the notification, I am deep-linked to the relevant page

◦  When I mute a category, I no longer receive that type

◦  Given unread count, the bell badge reflects the state accurately

| US-M1-015 • Integration • System Admin | P0 • 8 pts |
| --- | --- |

As a System Admin, I want HR data to be exposed via REST and webhooks so that other Praxion modules and client systems can consume it securely.

Acceptance criteria

◦  Given an API key, I can call /employees and receive paginated results

◦  When a lifecycle event occurs, a webhook is delivered with retry and HMAC signature

◦  When an API key is revoked, subsequent calls return 401

◦  Given rate limit exceeded, the API returns 429 with Retry-After header

M2 Recruitment & ATS Phase 2 - Talent Acquisition

| US-M2-001 • Requisitions • Hiring Manager | P0 • 5 pts |
| --- | --- |

As a Hiring Manager, I want to raise a job requisition with role, headcount, budget, and justification so that recruiting work only starts after proper approval.

Acceptance criteria

◦  Given I click New Requisition, I see a form with role template, headcount, budget, and client assignment

◦  When I submit, the requisition routes through the approval chain defined for the cost center

◦  When fully approved, the job is made available to Recruiters

◦  Given rejection, I see the reason and can edit and resubmit

| US-M2-002 • Job Posting • Recruiter | P0 • 8 pts |
| --- | --- |

As a Recruiter, I want to publish approved jobs to career site and external boards in one click so that I don't duplicate posting effort.

Acceptance criteria

◦  Given an approved req, I can compose bilingual job posts with templates

◦  When I publish, the job appears on career site and selected boards within 10 minutes

◦  When I edit a live post, all channels are updated

◦  Given I close the job, all channels mark it closed

| US-M2-003 • Candidate Capture • Candidate | P0 • 8 pts |
| --- | --- |

As a Candidate, I want to apply for a job in under 3 minutes using my LinkedIn profile or CV upload so that I don't abandon the application.

Acceptance criteria

◦  Given I click Apply, I can choose LinkedIn, CV upload, or manual entry

◦  When I upload a CV, the parser extracts name, email, phone, experience

◦  When submission fails, I see a clear error and can retry

◦  Given successful submission, I receive a confirmation email with a tracking link

| US-M2-004 • Pipeline • Recruiter | P0 • 5 pts |
| --- | --- |

As a Recruiter, I want a kanban pipeline for each requisition with stages (New, Screen, Interview, Offer, Hire) so that I can track candidates visually.

Acceptance criteria

◦  Given a job, I see a drag-and-drop kanban board with configurable stages

◦  When I move a candidate to Interview, interview scheduling is triggered

◦  When I reject, I must capture reason code for reporting

◦  Given stage SLAs, overdue candidates are highlighted

| US-M2-005 • Screening • Recruiter | P1 • 8 pts |
| --- | --- |

As a Recruiter, I want AI-assisted CV screening with role-fit score so that I can prioritize which candidates to contact first.

Acceptance criteria

◦  Given a new candidate, the system produces a fit score 0-100 against the job

◦  When I open the score, I see matched skills, gaps, and experience overlap

◦  When I mark a score as wrong, feedback is captured for model retraining

◦  Given my override, the score is still shown but my decision takes precedence

| US-M2-006 • Interviewing • Hiring Manager | P0 • 8 pts |
| --- | --- |

As a Hiring Manager, I want to schedule interviews with my calendar availability automatically detected so that I don't play email tag.

Acceptance criteria

◦  Given I am added as interviewer, the system reads my calendar and proposes slots

◦  When the candidate picks a slot, all parties receive calendar invites

◦  When I reschedule, a new slot flow runs without manual intervention

◦  Given interview done, I am prompted to enter structured feedback

| US-M2-007 • Interviewing • Interviewer | P0 • 5 pts |
| --- | --- |

As an Interviewer, I want a structured scorecard per competency so that my feedback is consistent with other interviewers.

Acceptance criteria

◦  Given an assigned interview, I see a scorecard with role competencies and rating scale

◦  When I submit, the feedback is visible only to the panel and hiring manager

◦  When I am late, I receive reminders

◦  Given panel complete, an aggregate score is computed

| US-M2-008 • Offer • Recruiter | P0 • 8 pts |
| --- | --- |

As a Recruiter, I want to generate a bilingual offer letter from a template with salary breakdown and benefits so that I can send offers within hours of a decision.

Acceptance criteria

◦  Given a selected candidate, I launch Offer from the pipeline

◦  When I pick a template, fields are auto-filled from candidate and req data

◦  When I send, the candidate receives a secure link to accept or decline

◦  Given acceptance, onboarding module is triggered automatically

| US-M2-009 • Offer • Candidate | P0 • 5 pts |
| --- | --- |

As a Candidate, I want to review and e-sign my offer from mobile so that I don't need a laptop or printer to accept.

Acceptance criteria

◦  Given I open the offer link, I see the full letter with salary table

◦  When I accept, I provide an e-signature and the time is stamped

◦  When I decline, I can optionally share a reason

◦  Given acceptance, I receive a copy by email

| US-M2-010 • Talent Pool • Recruiter | P1 • 5 pts |
| --- | --- |

As a Recruiter, I want to build searchable talent pools from past applicants so that I can re-engage silver-medalists for future roles.

Acceptance criteria

◦  Given a candidate, I can tag them with skills, location, and availability

◦  When I search the pool, I can filter by any tag

◦  When a candidate opts out, they are removed from searches

◦  Given GDPR/PDPL retention limits, expired profiles are purged automatically

| US-M2-011 • Client Approval • Client SPOC | P0 • 5 pts |
| --- | --- |

As a Client SPOC, I want to review and approve shortlisted candidates for my assigned roles so that my team has final say on outsourced hires.

Acceptance criteria

◦  Given my client has a contract requiring approval, I receive shortlist notifications

◦  When I open the shortlist, I see anonymized candidate profiles

◦  When I approve or reject, my decision is logged and the recruiter is notified

◦  Given I add comments, the recruiter sees them in context

| US-M2-012 • Diversity • HR Director | P1 • 5 pts |
| --- | --- |

As an HR Director, I want a diversity dashboard showing pipeline composition (gender, age band) with bias alerts so that we can enforce fair hiring.

Acceptance criteria

◦  Given aggregated data, I see diversity metrics at each stage

◦  When drop-off disproportionately affects a group, the system flags it

◦  When I drill down, I can see stage-level breakdown

◦  Given PDPL, individual-level data is not exposed

| US-M2-013 • Analytics • Recruiter | P1 • 3 pts |
| --- | --- |

As a Recruiter, I want funnel metrics (time-to-fill, source of hire, conversion) per job so that I can improve my own performance.

Acceptance criteria

◦  Given a closed job, I see the funnel visualization

◦  When I compare periods, I can benchmark against my history

◦  When I filter by source, I see source ROI

◦  Given incomplete data, the metric is shown with a warning

| US-M2-014 • Compliance • HR Manager | P0 • 5 pts |
| --- | --- |

As an HR Manager, I want all candidate data retained and purged per PDPL so that we remain compliant with Egyptian privacy law.

Acceptance criteria

◦  Given a candidate, retention period is displayed on profile

◦  When retention expires, data is auto-purged with audit record

◦  When candidate requests deletion, I can fulfill it in one click

◦  Given legal hold, purge is paused with reason

| US-M2-015 • Referrals • Employee | P1 • 5 pts |
| --- | --- |

As an Employee, I want to refer candidates to open jobs and track the referral status so that I stay engaged in hiring and earn bonuses.

Acceptance criteria

◦  Given an open job, I can submit a referral with contact or CV

◦  When the candidate applies, the referral is linked automatically

◦  When they are hired, my bonus is triggered per policy

◦  Given pipeline progress, I see status without breaching privacy

M3 Onboarding & Offboarding Phase 2 - Talent Acquisition

| US-M3-001 • Onboarding Plan • HR Specialist | P0 • 8 pts |
| --- | --- |

As an HR Specialist, I want to trigger an onboarding plan automatically when an offer is accepted so that nothing is forgotten before Day 1.

Acceptance criteria

◦  Given an accepted offer, a plan based on role template is instantiated

◦  When a task owner is assigned, they receive a notification

◦  When a task is overdue, it escalates to HR Manager

◦  Given all Day 1 tasks complete, the employee status becomes Active

| US-M3-002 • Pre-Boarding • New Hire | P0 • 5 pts |
| --- | --- |

As a New Hire, I want to complete forms and upload documents before my start date so that Day 1 is productive, not paperwork.

Acceptance criteria

◦  Given I receive a pre-boarding link, I access a self-service portal

◦  When I upload a document, I see immediate format/size validation

◦  When I submit, HR is notified and the task is marked complete

◦  Given I miss a deadline, I get reminders at T-3 and T-1 days

| US-M3-003 • Equipment • IT Coordinator | P0 • 5 pts |
| --- | --- |

As an IT Coordinator, I want equipment provisioning tickets raised automatically from onboarding plans so that hardware is ready by Day 1.

Acceptance criteria

◦  Given a new hire, a ticket per equipment item is created based on role

◦  When I update status, the HR plan reflects the change

◦  When I mark delivered, a signature from new hire is captured in-app

◦  Given missing items, they are flagged on the Day 1 dashboard

| US-M3-004 • Orientation • HR Specialist | P1 • 5 pts |
| --- | --- |

As an HR Specialist, I want to schedule orientation sessions and track attendance so that every new hire completes mandatory training.

Acceptance criteria

◦  Given weekly cohorts, orientation is auto-scheduled

◦  When attendance is captured, it posts to the employee's training record

◦  When absent, a makeup session is auto-booked

◦  Given completion, a certificate is stored in the document vault

| US-M3-005 • Day 1 Experience • New Hire | P1 • 5 pts |
| --- | --- |

As a New Hire, I want a personalized Day 1 dashboard showing my agenda, buddy, team, and first tasks so that I know exactly what to do.

Acceptance criteria

◦  Given I log in on Day 1, I see my dashboard without any setup

◦  When I click a task, I have the resources and deadline

◦  When I finish a task, I check it off and see progress

◦  Given all complete, I can submit a Day 1 feedback form

| US-M3-006 • Probation • Line Manager | P0 • 5 pts |
| --- | --- |

As a Line Manager, I want to run probation check-ins at 30/60/90 days with structured feedback so that I can confirm or release new hires on evidence.

Acceptance criteria

◦  Given a new hire, check-in tasks appear in my queue

◦  When I complete a check-in, feedback is saved to the employee record

◦  When 90 days pass without confirmation, HR is alerted

◦  Given a decision, the lifecycle event is logged

| US-M3-007 • Offboarding • HR Specialist | P0 • 8 pts |
| --- | --- |

As an HR Specialist, I want to trigger an offboarding workflow with exit interview, asset return, and access revocation so that separations are clean.

Acceptance criteria

◦  Given a termination notice, all offboarding tasks are instantiated

◦  When access revocation is triggered, IT receives a dated ticket

◦  When assets are returned, HR logs them and releases the final paycheck

◦  Given exit interview done, anonymized data flows to analytics

| US-M3-008 • Offboarding • Departing Employee | P0 • 5 pts |
| --- | --- |

As a Departing Employee, I want a clear checklist of handover and return items so that I leave on good terms and receive my final dues.

Acceptance criteria

◦  Given an offboarding record, I see my checklist with deadlines

◦  When I upload handover documents, they are shared with my manager

◦  When final settlement is ready, I receive a notification to review

◦  Given all complete, I can download my experience letter

| US-M3-009 • Client Handoff • Client SPOC | P0 • 5 pts |
| --- | --- |

As a Client SPOC, I want visibility into onboarding progress for my assigned outsourced employees so that I know when they will be fully productive.

Acceptance criteria

◦  Given my client has new hires, I see their status and estimated ready date

◦  When blocked, I am notified of the reason

◦  When complete, I confirm readiness to take them on

◦  Given privacy, I only see roles and status, not personal data

| US-M3-010 • Templates • HR Manager | P1 • 5 pts |
| --- | --- |

As an HR Manager, I want role-based onboarding templates that I can version so that every onboarding reflects current policy.

Acceptance criteria

◦  Given a role, I can create a template with tasks, docs, and owners

◦  When I update a template, future plans use the new version

◦  When rollback is needed, I can restore a prior version

◦  Given audit, version history is retained

| US-M3-011 • Asset Tracking • IT Coordinator | P1 • 5 pts |
| --- | --- |

As an IT Coordinator, I want to track which employee has which asset (laptop, phone, SIM) so that I can reclaim them on exit.

Acceptance criteria

◦  Given an asset, I can assign it to an employee with serial and condition

◦  When I reclaim, I note condition and any damage

◦  When asset is missing, it escalates to HR for payroll deduction approval

◦  Given a search, I can find any asset by serial or employee

| US-M3-012 • Exit Interview • HR Specialist | P1 • 5 pts |
| --- | --- |

As an HR Specialist, I want structured exit interviews with sentiment analysis so that I learn from every departure.

Acceptance criteria

◦  Given an exit, I send an anonymous survey link

◦  When submitted, sentiment and themes are tagged

◦  When themes trend negatively, they appear on the HR dashboard

◦  Given PDPL, individual responses are not linked to identity after 30 days

| US-M3-013 • Rehire • Recruiter | P2 • 3 pts |
| --- | --- |

As a Recruiter, I want to flag eligible-for-rehire status on departing employees so that I can re-recruit top talent later.

Acceptance criteria

◦  Given an exit, the manager selects rehire status with reason

◦  When a former employee applies, the rehire flag is surfaced

◦  When ineligible, the application is auto-routed for HR review

◦  Given appeal, rehire status can be changed with approval

| US-M3-014 • Journey Metrics • HR Director | P1 • 3 pts |
| --- | --- |

As an HR Director, I want onboarding and offboarding completion metrics so that I can optimize cycle time.

Acceptance criteria

◦  Given last 90 days, I see average time to productivity

◦  When stages are slow, I see bottleneck

◦  When I filter by client, I see client-specific performance

◦  Given target KPI, variance is highlighted

| US-M3-015 • Compliance Docs • HR Specialist | P0 • 8 pts |
| --- | --- |

As an HR Specialist, I want mandatory Egyptian Labor Law documents (Form 1, Form 6) generated and filed automatically so that every hire and exit is compliant.

Acceptance criteria

◦  Given a new hire, Form 1 is generated and signed digitally

◦  When filed with social insurance, the confirmation number is stored

◦  When an exit occurs, Form 6 is generated with calculated settlement

◦  Given audit, the full document trail is exportable

M4 Performance & KPIs Phase 3 - Performance & Growth

| US-M4-001 • Goal Setting • Line Manager | P0 • 5 pts |
| --- | --- |

As a Line Manager, I want to set SMART goals with my team at the start of each period so that expectations are explicit and measurable.

Acceptance criteria

◦  Given review period, I open each team member and draft goals

◦  When I share, the employee can comment before acceptance

◦  When aligned, goal is locked and appears on employee dashboard

◦  Given mid-cycle changes, an amendment requires approval

| US-M4-002 • OKRs • HR Director | P1 • 8 pts |
| --- | --- |

As an HR Director, I want to cascade company OKRs down to team and individual goals so that everyone sees how they contribute to strategy.

Acceptance criteria

◦  Given company OKRs, I can align department OKRs to them

◦  When a team OKR is set, it can be linked to contributing individual goals

◦  When progress is updated, the rollup reflects on the parent

◦  Given misalignment, a warning is shown

| US-M4-003 • KPI Tracking • Outsourced Employee | P0 • 5 pts |
| --- | --- |

As an Outsourced Employee, I want to log weekly progress against KPIs in under 2 minutes so that my manager has visibility without calling me.

Acceptance criteria

◦  Given a KPI, I enter the current value and a note

◦  When auto-computable, the value is pulled from source systems

◦  When I miss a week, I get a reminder

◦  Given submitted, manager sees real-time update

| US-M4-004 • 1:1 Meetings • Line Manager | P1 • 5 pts |
| --- | --- |

As a Line Manager, I want to run structured 1:1s with shared agenda and notes so that my feedback is consistent and traceable.

Acceptance criteria

◦  Given a recurring 1:1, an agenda template opens

◦  When either party adds topics, the other is notified

◦  When complete, action items become tasks

◦  Given past 1:1s, I can search by keyword

| US-M4-005 • Mid-Cycle Review • Line Manager | P1 • 5 pts |
| --- | --- |

As a Line Manager, I want a mid-cycle review to recalibrate goals and flag risks so that there are no surprises at year-end.

Acceptance criteria

◦  Given mid-cycle due, I get a task with each team member

◦  When I complete, the employee receives a summary

◦  When goals need to change, I can propose and lock after approval

◦  Given at-risk rating, HR is notified

| US-M4-006 • 360 Feedback • HR Specialist | P2 • 8 pts |
| --- | --- |

As an HR Specialist, I want to run 360 feedback cycles with configurable reviewer selection so that leaders get well-rounded input.

Acceptance criteria

◦  Given a cycle, I configure questions and minimum reviewers

◦  When reviewers are nominated, they have 14 days to respond

◦  When responses are submitted, anonymization removes identity

◦  Given threshold met, the leader sees the aggregated report

| US-M4-007 • Self-Assessment • Employee | P0 • 3 pts |
| --- | --- |

As an Employee, I want to submit a self-assessment before my review so that my manager considers my perspective.

Acceptance criteria

◦  Given review period, I see my goals and rating scale

◦  When I save draft, I can return later

◦  When I submit, my manager receives the content

◦  Given manager review complete, I see their rating alongside mine

| US-M4-008 • Calibration • HR Director | P1 • 5 pts |
| --- | --- |

As an HR Director, I want calibration sessions where managers compare their ratings to avoid bias so that rating distribution is fair.

Acceptance criteria

◦  Given a department, I see all draft ratings side-by-side

◦  When I flag a rating, managers are asked to justify

◦  When adjustments are made, the audit log records them

◦  Given final, ratings are published to employees

| US-M4-009 • Performance Improvement • Line Manager | P1 • 5 pts |
| --- | --- |

As a Line Manager, I want to start a performance improvement plan (PIP) for underperformers with clear milestones so that there is a fair process.

Acceptance criteria

◦  Given low rating, I can initiate a PIP template

◦  When employee acknowledges, the plan becomes active

◦  When milestones are missed, HR is alerted

◦  Given completion, outcome (return to good standing, exit) is logged

| US-M4-010 • Recognition • Employee | P2 • 3 pts |
| --- | --- |

As an Employee, I want to give peer recognition with a badge and note so that great work is celebrated publicly.

Acceptance criteria

◦  Given a colleague, I can send recognition with badge and optional points

◦  When received, it appears on a public recognition wall

◦  When it accumulates, it factors into annual bonus

◦  Given moderation, offensive content is removed automatically

| US-M4-011 • Rating Analytics • HR Director | P1 • 5 pts |
| --- | --- |

As an HR Director, I want rating distribution and manager tendency analytics so that I can spot grade inflation and train managers.

Acceptance criteria

◦  Given rating data, I see distribution per department and manager

◦  When a manager's mean is 1 std above average, they are flagged

◦  When I compare periods, trends are visible

◦  Given training action, I can track it in manager profile

| US-M4-012 • Client KPIs • Client SPOC | P0 • 8 pts |
| --- | --- |

As a Client SPOC, I want to set and review KPIs for my outsourced team so that I can confirm they meet my service levels.

Acceptance criteria

◦  Given my contract, I define KPIs and thresholds

◦  When data flows in, dashboards update

◦  When SLA breached, I am notified

◦  Given monthly close, I approve KPI results for billing

| US-M4-013 • Development Plan • Employee | P2 • 3 pts |
| --- | --- |

As an Employee, I want a development plan linked to my goals so that growth is not left to chance.

Acceptance criteria

◦  Given a review, I can add learning goals and resources

◦  When I complete a course, the plan updates automatically

◦  When I ask for mentoring, HR matches a mentor

◦  Given budget, training cost is tracked

| US-M4-014 • Annual Review • Line Manager | P0 • 8 pts |
| --- | --- |

As a Line Manager, I want a guided annual review process so that I complete fair, complete reviews without missing steps.

Acceptance criteria

◦  Given window open, my queue shows all team members

◦  When I open a review, all inputs (goals, 1:1s, feedback) are aggregated

◦  When I submit, the HR calibration queue receives it

◦  Given publish, employee e-signs acknowledgement

| US-M4-015 • Compensation Link • HR Manager | P1 • 8 pts |
| --- | --- |

As an HR Manager, I want performance ratings to feed merit increase recommendations so that pay decisions reflect performance.

Acceptance criteria

◦  Given ratings, the comp module generates recommended increases

◦  When I override, justification is required

◦  When finalized, payroll receives new base salaries

◦  Given budget overrun, the system blocks submission

M5 Training & LMS Phase 3 - Performance & Growth

| US-M5-001 • Course Catalog • Training Lead | P1 • 8 pts |
| --- | --- |

As a Training Lead, I want to publish courses with modules, videos, quizzes, and prerequisites so that employees have a structured learning path.

Acceptance criteria

◦  Given a course, I can add sections with mixed media

◦  When prerequisites unmet, enrollment is blocked

◦  When I publish, the course is visible to the target audience

◦  Given updates, versioning preserves historical completions

| US-M5-002 • Enrollment • Employee | P1 • 5 pts |
| --- | --- |

As an Employee, I want to self-enroll in optional courses and see required courses in my learning dashboard so that I take ownership of my growth.

Acceptance criteria

◦  Given my role, I see required and recommended courses

◦  When I click enroll, I am added to the next cohort or self-paced

◦  When I complete, I see my progress

◦  Given completion, a certificate is issued

| US-M5-003 • Compliance Training • HR Specialist | P0 • 8 pts |
| --- | --- |

As an HR Specialist, I want mandatory compliance courses assigned automatically with deadlines so that the company stays audit-ready.

Acceptance criteria

◦  Given a role, mandatory courses are auto-assigned

◦  When a deadline is near, reminders escalate

◦  When overdue, access to some systems is revoked

◦  Given all compliant, a proof of compliance report is available

| US-M5-004 • Course Delivery • Instructor | P2 • 8 pts |
| --- | --- |

As an Instructor, I want to run live virtual sessions with attendance, breakout rooms, and recording so that I can teach effectively.

Acceptance criteria

◦  Given a scheduled session, attendees can join with one click

◦  When I start recording, attendees are notified

◦  When session ends, the recording is saved to the course

◦  Given a no-show, attendance is captured

| US-M5-005 • Assessments • Learner | P1 • 5 pts |
| --- | --- |

As a Learner, I want to take quizzes with immediate feedback so that I can reinforce my learning.

Acceptance criteria

◦  Given a quiz, I answer within a time limit

◦  When submitted, correct answers and explanations are shown

◦  When I fail, I can retake after cooldown

◦  Given pass, the module is marked complete

| US-M5-006 • Certifications • HR Manager | P1 • 5 pts |
| --- | --- |

As an HR Manager, I want to track industry certifications with expiry alerts so that our workforce qualifications remain current.

Acceptance criteria

◦  Given a cert, I log issue date, expiry, and upload evidence

◦  When expiry nears, the employee is reminded

◦  When expired, the skill is removed from profile

◦  Given renewal, new expiry is tracked

| US-M5-007 • Skill Graph • HR Director | P2 • 8 pts |
| --- | --- |

As an HR Director, I want a company-wide skill graph showing who knows what so that I can staff projects and identify gaps.

Acceptance criteria

◦  Given training data, skills are inferred automatically

◦  When I search a skill, I see people with proficiency levels

◦  When skills are rare, gap reports are generated

◦  Given leaver, the skill inventory updates

| US-M5-008 • Learning Paths • Training Lead | P2 • 5 pts |
| --- | --- |

As a Training Lead, I want to define role-based learning paths so that employees have a clear progression.

Acceptance criteria

◦  Given a role, I design a sequence of courses and milestones

◦  When an employee starts a path, progress is tracked

◦  When completed, a badge is awarded

◦  Given path update, active learners keep old structure until next reset

| US-M5-009 • Mobile Learning • Outsourced Employee | P2 • 8 pts |
| --- | --- |

As an Outsourced Employee, I want to complete microlearning on mobile with offline support so that I can learn during commute or downtime.

Acceptance criteria

◦  Given mobile login, I see my assigned courses

◦  When offline, I can consume downloaded content

◦  When back online, progress syncs

◦  Given completion, certificate is downloadable

| US-M5-010 • Content Authoring • Instructional Designer | P2 • 8 pts |
| --- | --- |

As an Instructional Designer, I want to author SCORM-compatible content in-system so that I don't need external tools.

Acceptance criteria

◦  Given editor, I can add text, images, video, and interactive questions

◦  When I preview, I see learner's view

◦  When I import SCORM, it plays inside LMS

◦  Given accessibility, alt-text and captions are enforced

| US-M5-011 • Training Budget • HR Manager | P2 • 5 pts |
| --- | --- |

As an HR Manager, I want to track training spend against budget per department so that I can prevent overruns.

Acceptance criteria

◦  Given a course with cost, budget is reserved on enrollment

◦  When cancelled, budget is released

◦  When threshold reached, new enrollments need approval

◦  Given month end, report is auto-generated

| US-M5-012 • Client-Specific Training • Client SPOC | P1 • 8 pts |
| --- | --- |

As a Client SPOC, I want to assign client-specific onboarding training to my outsourced team so that they understand my processes before starting.

Acceptance criteria

◦  Given my team, I upload training materials

◦  When assigned, employees get notified with deadline

◦  When complete, I see confirmation and score

◦  Given audit, completion records are exportable

| US-M5-013 • Gamification • Learner | P2 • 3 pts |
| --- | --- |

As a Learner, I want leaderboards, badges, and points so that learning feels engaging.

Acceptance criteria

◦  Given my activity, points accumulate per rules

◦  When I reach a milestone, I earn a badge

◦  When monthly leaderboard closes, top learners are recognized

◦  Given privacy opt-out, my name is hidden

| US-M5-014 • Feedback • Learner | P2 • 3 pts |
| --- | --- |

As a Learner, I want to rate courses and leave feedback so that content improves over time.

Acceptance criteria

◦  Given course complete, a rating form appears

◦  When submitted, it aggregates on course detail

◦  When below threshold, Training Lead is alerted

◦  Given open text, moderation prevents abuse

| US-M5-015 • Integration • Training Lead | P2 • 8 pts |
| --- | --- |

As a Training Lead, I want to integrate Coursera/LinkedIn Learning content so that we offer best-in-class external library without duplicating work.

Acceptance criteria

◦  Given API keys, external courses appear in catalog

◦  When enrolled, SSO launches the external course

◦  When completed externally, LMS receives completion

◦  Given cost, per-seat tracking is visible

M6 Payroll & Compensation Phase 1 - Foundation

| US-M6-001 • Pay Run • Payroll Officer | P0 • 13 pts |
| --- | --- |

As a Payroll Officer, I want to run monthly payroll for all employees with one wizard so that the process is deterministic and audit-ready.

Acceptance criteria

◦  Given month-end, I open the pay run wizard

◦  When I preview, I see variance vs last month per employee

◦  When I lock, payslips are generated and queued for bank file

◦  Given errors, the run stops and I fix before re-lock

| US-M6-002 • Egyptian Tax • Payroll Officer | P0 • 13 pts |
| --- | --- |

As a Payroll Officer, I want Egyptian Personal Income Tax calculated per Law 91/2005 with 2024 brackets so that tax withholding is always compliant.

Acceptance criteria

◦  Given gross salary, progressive brackets are applied

◦  When there are allowances, they are correctly excluded/included

◦  When tax credits apply, they reduce the liability

◦  Given changes in law, admin can update brackets with effective dates

| US-M6-003 • Social Insurance • Payroll Officer | P0 • 13 pts |
| --- | --- |

As a Payroll Officer, I want social insurance calculations per Law 148/2019 to apply the correct caps and splits so that employer and employee portions are accurate.

Acceptance criteria

◦  Given insurable wage, employee and employer portions compute correctly

◦  When wage exceeds cap, only the cap is insured

◦  When an employee joins mid-month, proration is applied

◦  Given end-of-service, calculation follows EOSB rules

| US-M6-004 • Allowances & Deductions • Payroll Officer | P0 • 8 pts |
| --- | --- |

As a Payroll Officer, I want to configure recurring and one-time allowances and deductions with effective dates so that payroll reflects policy changes cleanly.

Acceptance criteria

◦  Given a new allowance, I set amount, tax treatment, and effective date

◦  When applied, it appears on the payslip with description

◦  When expired, it no longer appears

◦  Given retroactive change, back-pay is calculated

| US-M6-005 • Overtime • Payroll Officer | P0 • 8 pts |
| --- | --- |

As a Payroll Officer, I want overtime calculated from attendance data per Egyptian Labor Law multipliers so that employees are paid correctly for extra hours.

Acceptance criteria

◦  Given approved overtime, weekday/rest/holiday multipliers apply

◦  When attendance is missing, payroll flags the gap

◦  When employee is exempt, overtime is zero

◦  Given ceiling, hours above ceiling are excluded

| US-M6-006 • Payslip • Employee | P0 • 5 pts |
| --- | --- |

As an Employee, I want to view and download my bilingual payslip with breakdown so that I understand every line.

Acceptance criteria

◦  Given pay run complete, my payslip is available in self-service

◦  When I click, I see Arabic and English layouts

◦  When I download, the PDF is digitally signed

◦  Given disputes, I can raise a ticket directly

| US-M6-007 • Bank File • Payroll Officer | P0 • 8 pts |
| --- | --- |

As a Payroll Officer, I want to generate a bank transfer file in the bank's required format so that net pay reaches employees on time.

Acceptance criteria

◦  Given locked run, I select the bank and generate file

◦  When multiple banks, separate files per bank

◦  When file is submitted, confirmation number is stored

◦  Given rejection, I can correct and regenerate only affected records

| US-M6-008 • Settlements • Payroll Officer | P0 • 8 pts |
| --- | --- |

As a Payroll Officer, I want final settlement automatically calculated for leavers including EOSB, unused leave, and notice so that exits are compliant.

Acceptance criteria

◦  Given offboarding trigger, settlement is drafted

◦  When I review, each component is shown with rule reference

◦  When approved, it flows to bank file

◦  Given audit, calculation trace is exportable

| US-M6-009 • Variance Analysis • Payroll Officer | P1 • 5 pts |
| --- | --- |

As a Payroll Officer, I want automatic variance analysis comparing current to prior run so that I catch anomalies before pay day.

Acceptance criteria

◦  Given a run, variance report highlights > ±10% per employee

◦  When I click a variance, I see the contributing components

◦  When I confirm, variance is cleared

◦  Given unexplained, the run cannot be locked

| US-M6-010 • Merit Cycle • HR Manager | P1 • 8 pts |
| --- | --- |

As an HR Manager, I want to run annual merit cycles with budget pools per department so that raises stay within budget.

Acceptance criteria

◦  Given a cycle, budget is allocated per department

◦  When managers propose raises, the pool decreases in real time

◦  When over-budget, submissions are blocked

◦  Given approval, new salaries take effect on date

| US-M6-011 • Salary Bands • HR Director | P1 • 5 pts |
| --- | --- |

As an HR Director, I want salary bands per grade and location so that pay decisions are within market.

Acceptance criteria

◦  Given a role, I can see the band and compa-ratio

◦  When outside band, approval is required

◦  When market data updates, bands can be bulk-updated

◦  Given fairness, outliers are flagged

| US-M6-012 • Tax Certificates • Employee | P0 • 5 pts |
| --- | --- |

As an Employee, I want my annual tax certificate auto-generated so that I can file personal taxes.

Acceptance criteria

◦  Given year-end, certificate is generated in Arabic and English

◦  When I download, it is digitally signed

◦  When corrections, a revised version supersedes

◦  Given tax authority format, the layout is compliant

| US-M6-013 • Client Cost • Finance Manager | P0 • 8 pts |
| --- | --- |

As a Finance Manager, I want payroll cost allocated per client contract so that billing can mark up accurately.

Acceptance criteria

◦  Given outsourced employees, cost flows to client cost center

◦  When an employee switches clients mid-month, cost is split

◦  When report is run, I see cost per client

◦  Given contract margin, I can compute profitability

| US-M6-014 • Off-Cycle Pay • Payroll Officer | P1 • 5 pts |
| --- | --- |

As a Payroll Officer, I want to run off-cycle payments (bonus, correction) without disturbing the main run so that urgent payments are possible.

Acceptance criteria

◦  Given a special payment, I create an off-cycle run

◦  When tax and SI are computed, they are correct

◦  When locked, a separate bank file is generated

◦  Given trail, both runs reconcile at month end

| US-M6-015 • Payroll Locks • System Admin | P0 • 8 pts |
| --- | --- |

As a System Admin, I want segregation-of-duties controls so that no single user can create, approve, and release payroll.

Acceptance criteria

◦  Given roles, create/approve/release are separate

◦  When same user attempts two, the system blocks

◦  When audit runs, SoD violations are listed

◦  Given emergency, dual-approval override is logged

M7 Benefits & Expenses Phase 2 - Talent Acquisition

| US-M7-001 • Benefits Enrollment • Employee | P1 • 8 pts |
| --- | --- |

As an Employee, I want to enroll in benefits (medical, life, dental) during open enrollment so that I pick the coverage that fits my family.

Acceptance criteria

◦  Given the window, I see available plans with costs

◦  When I enroll, dependents and beneficiaries are captured

◦  When window closes, selections lock until next event

◦  Given QLE, I can make mid-year changes with proof

| US-M7-002 • Medical Claims • Employee | P1 • 5 pts |
| --- | --- |

As an Employee, I want to submit a medical claim by uploading invoices from mobile so that I don't courier paper.

Acceptance criteria

◦  Given a claim, I pick category and upload photos

◦  When OCR reads totals, I verify and submit

◦  When approved, reimbursement flows via payroll

◦  Given rejection, reason is explained

| US-M7-003 • Expense Report • Employee | P1 • 5 pts |
| --- | --- |

As an Employee, I want to submit expense reports with receipts and GL coding so that I am reimbursed quickly.

Acceptance criteria

◦  Given expenses, I group them in a report

◦  When I submit, my manager reviews with per-line approval

◦  When approved, finance sees it in the queue

◦  Given reimbursed, it appears in my next pay

| US-M7-004 • Per Diem • Employee | P2 • 3 pts |
| --- | --- |

As an Employee, I want per diem calculated automatically for travel so that I don't need to compute allowances.

Acceptance criteria

◦  Given a trip, I log dates and destinations

◦  When policy rules apply, per diem computes

◦  When receipts are over, I submit actuals with justification

◦  Given approval, payment is processed

| US-M7-005 • Corporate Card • Finance Officer | P2 • 8 pts |
| --- | --- |

As a Finance Officer, I want corporate card transactions imported daily with auto-matching to receipts so that reconciliation is fast.

Acceptance criteria

◦  Given bank feed, transactions import nightly

◦  When a receipt exists, matching is automatic

◦  When unmatched, cardholder is reminded

◦  Given month end, reconciliation report is generated

| US-M7-006 • Approval Flow • Line Manager | P1 • 3 pts |
| --- | --- |

As a Line Manager, I want mobile approvals for expenses with one tap so that I don't become the bottleneck.

Acceptance criteria

◦  Given pending, I see a list with amount and description

◦  When I tap Approve, I can optionally add a comment

◦  When reject, reason is mandatory

◦  Given limit exceeded, item auto-escalates

| US-M7-007 • Policy Engine • Finance Manager | P1 • 5 pts |
| --- | --- |

As a Finance Manager, I want configurable expense policies (limits, categories, required receipts) so that non-compliant expenses are flagged.

Acceptance criteria

◦  Given rules, expenses are auto-validated

◦  When a rule fails, warning or block is shown

◦  When policy changes, prior expenses are grandfathered

◦  Given audit, policy versions are kept

| US-M7-008 • Mileage • Employee | P2 • 3 pts |
| --- | --- |

As an Employee, I want to claim mileage with auto-distance from Google Maps so that I don't need to measure.

Acceptance criteria

◦  Given origin and destination, distance auto-populates

◦  When rate changes, new distance uses new rate

◦  When round trip, multiplier applies

◦  Given history, I can reuse common routes

| US-M7-009 • Benefit Provider • HR Specialist | P1 • 8 pts |
| --- | --- |

As an HR Specialist, I want to sync enrollments with medical provider via API so that employees get coverage without delay.

Acceptance criteria

◦  Given enrollment, provider is notified within 24h

◦  When employee leaves, coverage ends automatically

◦  When dependent added, provider is updated

◦  Given reconciliation, discrepancies are listed

| US-M7-010 • Flexible Benefits • Employee | P2 • 8 pts |
| --- | --- |

As an Employee, I want a flex-benefits wallet to allocate points to benefits of my choice so that I personalize my package.

Acceptance criteria

◦  Given a budget, I see options with point cost

◦  When I allocate, my choices are saved

◦  When window closes, allocations are final

◦  Given unused points, they expire or roll over per policy

| US-M7-011 • Benefit Cost • HR Director | P2 • 5 pts |
| --- | --- |

As an HR Director, I want benefit cost analysis by plan and provider so that I can negotiate renewals.

Acceptance criteria

◦  Given enrolled members, monthly cost per plan is visible

◦  When plan is changed, projection updates

◦  When claim ratio high, alert is raised

◦  Given vendor data, actuals vs estimate is compared

| US-M7-012 • Expense Analytics • Finance Manager | P2 • 5 pts |
| --- | --- |

As a Finance Manager, I want expense trends by category and department so that I can spot outliers.

Acceptance criteria

◦  Given expense data, trends show monthly

◦  When outlier detected, it is highlighted

◦  When I drill down, I see individual transactions

◦  Given export, CSV and BI integration are available

| US-M7-013 • Tax Compliance • Payroll Officer | P0 • 5 pts |
| --- | --- |

As a Payroll Officer, I want benefits tax treatment automated so that payroll tax is correct.

Acceptance criteria

◦  Given benefit, taxable portion is identified

◦  When payroll runs, tax includes benefit-in-kind

◦  When rules change, effective dating applies

◦  Given certificate, benefits appear correctly

| US-M7-014 • Receipt OCR • Employee | P2 • 5 pts |
| --- | --- |

As an Employee, I want OCR to read receipts so that I don't manually type amounts.

Acceptance criteria

◦  Given upload, OCR extracts date, merchant, amount, tax

◦  When confidence is low, user confirms

◦  When wrong, I can correct and feedback is captured

◦  Given non-Arabic, both languages are supported

| US-M7-015 • Dependent Management • Employee | P1 • 5 pts |
| --- | --- |

As an Employee, I want to add and update dependents with proof documents so that they receive the correct benefits.

Acceptance criteria

◦  Given dependent, I enter details and upload proof

◦  When verified, they become eligible for enrollment

◦  When removed, coverage ends on effective date

◦  Given history, changes are audited

M8 Contractor Management Phase 2 - Talent Acquisition

| US-M8-001 • Contractor Onboarding • Procurement Officer | P1 • 5 pts |
| --- | --- |

As a Procurement Officer, I want a contractor onboarding workflow separate from employees so that we capture SoW, rates, and vendor compliance correctly.

Acceptance criteria

◦  Given a new contractor, I create a record with vendor type

◦  When SoW is uploaded, it links to the engagement

◦  When KYC is complete, contractor becomes active

◦  Given status change, notifications go to owner

| US-M8-002 • SoW Management • Engagement Manager | P1 • 8 pts |
| --- | --- |

As an Engagement Manager, I want to manage Statements of Work with milestones and deliverables so that I know when to pay contractors.

Acceptance criteria

◦  Given a SoW, I define milestones with dates and amounts

◦  When milestone met, I approve payment

◦  When overdue, risk is flagged

◦  Given change order, a version is kept

| US-M8-003 • Time Logging • Contractor | P1 • 5 pts |
| --- | --- |

As a Contractor, I want to log hours against engagement and task so that I can invoice accurately.

Acceptance criteria

◦  Given an engagement, I submit timesheets weekly

◦  When the manager approves, hours lock

◦  When rejected, I correct and resubmit

◦  Given export, approved hours feed my invoice

| US-M8-004 • Contractor Invoicing • Contractor | P1 • 5 pts |
| --- | --- |

As a Contractor, I want to generate and submit invoices from approved time so that I don't retype hours in another tool.

Acceptance criteria

◦  Given approved hours, I click Create Invoice

◦  When submitted, finance receives for processing

◦  When paid, I see the payment reference

◦  Given disputes, I can amend the invoice

| US-M8-005 • Compliance Checks • Compliance Officer | P0 • 5 pts |
| --- | --- |

As a Compliance Officer, I want contractor documents (tax card, CR, insurance) tracked with expiry so that we don't pay non-compliant vendors.

Acceptance criteria

◦  Given upload, expiry is captured

◦  When expiry nears, contractor is notified

◦  When expired, payments are held

◦  Given renewal, holds release

| US-M8-006 • Rate Cards • Engagement Manager | P2 • 3 pts |
| --- | --- |

As an Engagement Manager, I want rate cards per role and seniority so that SoWs are costed consistently.

Acceptance criteria

◦  Given a role, rate card auto-populates

◦  When I override, justification is required

◦  When rate changes, new SoWs use new rate

◦  Given market benchmark, variance is shown

| US-M8-007 • Access Control • System Admin | P0 • 5 pts |
| --- | --- |

As a System Admin, I want contractors to have limited system access with auto-expiry on SoW end so that access hygiene is maintained.

Acceptance criteria

◦  Given contractor, access is provisioned to listed systems only

◦  When SoW ends, access is revoked automatically

◦  When extended, access also extends

◦  Given audit, current access is always accurate

| US-M8-008 • Performance Feedback • Engagement Manager | P2 • 3 pts |
| --- | --- |

As an Engagement Manager, I want to rate contractor performance so that future engagement decisions are informed.

Acceptance criteria

◦  Given end of engagement, I rate quality, timeliness, and communication

◦  When I submit, it becomes part of contractor profile

◦  When rating is low, they need re-approval for reengagement

◦  Given privacy, individual ratings are confidential

| US-M8-009 • Preferred Vendor List • Procurement Officer | P2 • 3 pts |
| --- | --- |

As a Procurement Officer, I want a preferred vendor list with tiering so that engagements default to trusted contractors.

Acceptance criteria

◦  Given tiers, vendors are classified

◦  When off-list vendor is proposed, extra approval is needed

◦  When performance drops, tier is adjusted

◦  Given report, spend per tier is visible

| US-M8-010 • Tax Withholding • Finance Officer | P0 • 5 pts |
| --- | --- |

As a Finance Officer, I want correct tax withholding for contractors per Egyptian law so that we remit the right amount.

Acceptance criteria

◦  Given contractor type, withholding rate is set

◦  When invoice paid, withholding is captured

◦  When certificate requested, it is generated

◦  Given tax filing, report is exportable

| US-M8-011 • Budget Tracking • Engagement Manager | P1 • 5 pts |
| --- | --- |

As an Engagement Manager, I want to see budget burn rate per SoW so that I stop before going over.

Acceptance criteria

◦  Given SoW budget, spend updates in real time

◦  When 80% reached, alert is sent

◦  When 100%, new work is blocked until extension

◦  Given forecast, projected end date is shown

| US-M8-012 • Contractor Portal • Contractor | P1 • 8 pts |
| --- | --- |

As a Contractor, I want a portal to see my SoWs, submit time, and track payments so that I have one place for all Praxion work.

Acceptance criteria

◦  Given login, I see my engagements

◦  When I submit time, it flows to approval

◦  When invoice paid, status updates

◦  Given notifications, I am kept informed

| US-M8-013 • Conversion • HR Manager | P2 • 5 pts |
| --- | --- |

As an HR Manager, I want to convert a contractor to an employee with history preservation so that we don't lose their track record.

Acceptance criteria

◦  Given a contractor, I trigger conversion workflow

◦  When offered, accepted offer creates employee record

◦  When linked, past engagements show on employee profile

◦  Given tax implications, finance reviews

| US-M8-014 • Client Pass-through • Finance Manager | P1 • 5 pts |
| --- | --- |

As a Finance Manager, I want contractor cost to flow to client billing so that we bill correctly for outsourced contractors.

Acceptance criteria

◦  Given engagement tied to client, cost allocates

◦  When invoice is paid, client billing is updated

◦  When markup rule applies, billing amount computes

◦  Given report, profitability is visible

| US-M8-015 • Procurement Integration • Procurement Officer | P2 • 5 pts |
| --- | --- |

As a Procurement Officer, I want PO and invoice matching so that payment matches authorization.

Acceptance criteria

◦  Given a PO, invoices must match within tolerance

◦  When mismatch, approval is required

◦  When matched, 3-way match is logged

◦  Given audit, traceability is maintained

M9 Analytics & Reporting Phase 4 - Intelligence

| US-M9-001 • Exec Dashboard • HR Director | P1 • 8 pts |
| --- | --- |

As an HR Director, I want an executive dashboard with headcount, attrition, cost, and engagement KPIs so that I can brief the CEO in 5 minutes.

Acceptance criteria

◦  Given data warehouse, KPIs update nightly

◦  When I click a KPI, I drill into detail

◦  When I compare periods, trends render

◦  Given export, PPT-ready visuals are available

| US-M9-002 • Custom Reports • HR Manager | P1 • 13 pts |
| --- | --- |

As an HR Manager, I want a self-service report builder with drag-and-drop so that I don't wait on IT.

Acceptance criteria

◦  Given a dataset, I pick columns and filters

◦  When I run, results render within 10 seconds for up to 10k rows

◦  When I save, the report is reusable

◦  Given sharing, permission model applies

| US-M9-003 • Attrition Analytics • HR Director | P2 • 8 pts |
| --- | --- |

As an HR Director, I want attrition analysis by tenure, department, manager, and reason so that I can predict and prevent departures.

Acceptance criteria

◦  Given data, attrition rate computes per cohort

◦  When anomaly detected, it is flagged

◦  When I click, I see contributing factors

◦  Given predictive model, at-risk employees are scored

| US-M9-004 • Compliance Reports • HR Manager | P0 • 8 pts |
| --- | --- |

As an HR Manager, I want prebuilt compliance reports (Labor Law, Tax, SI) so that audits are painless.

Acceptance criteria

◦  Given a report, I pick period and entity

◦  When generated, it matches regulatory format

◦  When filed, filing reference is stored

◦  Given evidence, supporting documents are linked

| US-M9-005 • Budget vs Actual • Finance Manager | P1 • 5 pts |
| --- | --- |

As a Finance Manager, I want HR budget vs actual with variance explanation so that forecasts improve.

Acceptance criteria

◦  Given budget, monthly variance is shown

◦  When variance > 5%, explanation is required

◦  When forecast updates, variance recomputes

◦  Given export, finance system can consume

| US-M9-006 • Diversity Dashboard • HR Director | P2 • 5 pts |
| --- | --- |

As an HR Director, I want diversity metrics across hiring, promotion, and pay so that we measure inclusion progress.

Acceptance criteria

◦  Given data, gender and age metrics show

◦  When gap detected, it is flagged

◦  When I compare periods, trends are visible

◦  Given privacy, small cells are suppressed

| US-M9-007 • Engagement Survey • HR Specialist | P2 • 8 pts |
| --- | --- |

As an HR Specialist, I want to run engagement surveys with anonymization and theme analysis so that we understand employee sentiment.

Acceptance criteria

◦  Given a survey, I schedule and send

◦  When responses received, anonymity is preserved

◦  When theme analysis runs, insights are generated

◦  Given action planning, managers get team reports

| US-M9-008 • Client Reports • Client SPOC | P0 • 5 pts |
| --- | --- |

As a Client SPOC, I want monthly performance reports on my outsourced team so that I can report to my stakeholders.

Acceptance criteria

◦  Given contract, I see KPIs, attendance, and training completion

◦  When I export, branded PDF is generated

◦  When SLA missed, it is highlighted

◦  Given historical, I can see trend

| US-M9-009 • Alerts • HR Manager | P1 • 5 pts |
| --- | --- |

As an HR Manager, I want threshold alerts on critical metrics so that I react before issues grow.

Acceptance criteria

◦  Given a metric, I set threshold and recipients

◦  When breached, notification sent via email/in-app

◦  When resolved, all-clear sent

◦  Given muting, I can pause temporarily

| US-M9-010 • Data Export • HR Analyst | P1 • 5 pts |
| --- | --- |

As an HR Analyst, I want bulk data export to CSV and Excel with scheduling so that I can feed external BI tools.

Acceptance criteria

◦  Given a report, I schedule weekly export

◦  When generated, file is delivered to secure storage

◦  When large, chunking is handled transparently

◦  Given audit, who exported what is logged

| US-M9-011 • BI Integration • System Admin | P2 • 8 pts |
| --- | --- |

As a System Admin, I want to connect Power BI and Tableau via ODBC/API so that enterprise BI has access.

Acceptance criteria

◦  Given credentials, read-only access is granted

◦  When tables are refreshed, BI sees updates

◦  When schema changes, version is published

◦  Given usage, queries are monitored

| US-M9-012 • Predictive Hiring • HR Director | P2 • 8 pts |
| --- | --- |

As an HR Director, I want predictive models for time-to-fill and source effectiveness so that recruiting targets are realistic.

Acceptance criteria

◦  Given historical, models predict time-to-fill per role

◦  When accuracy drops, model is retrained

◦  When recommendation given, it is explainable

◦  Given feedback, models improve

| US-M9-013 • Pulse Surveys • HR Manager | P2 • 5 pts |
| --- | --- |

As an HR Manager, I want quick pulse surveys (3-5 questions) to track morale so that I can act between annual surveys.

Acceptance criteria

◦  Given template, I schedule pulse

◦  When sent, completion rate tracked

◦  When low, managers are nudged

◦  Given results, trends are shown

| US-M9-014 • Benchmarking • HR Director | P2 • 8 pts |
| --- | --- |

As an HR Director, I want external benchmarks for attrition, salary, and training so that I know how we compare.

Acceptance criteria

◦  Given a metric, I see our value and market range

◦  When out of range, reason is investigated

◦  When I filter by industry, benchmarks refine

◦  Given data source, confidence level is shown

| US-M9-015 • Report Subscriptions • HR Manager | P1 • 3 pts |
| --- | --- |

As an HR Manager, I want to subscribe stakeholders to reports via email so that I don't chase people with PDFs.

Acceptance criteria

◦  Given a report, I add recipients and schedule

◦  When sent, delivery is confirmed

◦  When unsubscribed, respect choice

◦  Given format, PDF or Excel options

M10 System Administration Phase 1 - Foundation

| US-M10-001 • Tenant Management • Platform Admin | P0 • 13 pts |
| --- | --- |

As a Platform Admin, I want to create and configure client tenants with isolated data and branding so that clients have their own secure workspace.

Acceptance criteria

◦  Given a new client, I create a tenant with RLS applied

◦  When I upload logo, tenant portal is branded

◦  When I set SLA tier, limits apply

◦  Given lifecycle, tenant can be suspended or archived

| US-M10-002 • Role Management • Platform Admin | P0 • 8 pts |
| --- | --- |

As a Platform Admin, I want to manage roles and permissions at module and field level so that access aligns with responsibility.

Acceptance criteria

◦  Given roles, I set module+action permissions

◦  When I apply to a user, access updates within 5 minutes

◦  When I remove, access is revoked immediately

◦  Given audit, change history is retained

| US-M10-003 • SSO • System Admin | P0 • 8 pts |
| --- | --- |

As a System Admin, I want SAML/OIDC SSO with optional MFA so that employees use corporate identity.

Acceptance criteria

◦  Given IdP metadata, I configure SSO

◦  When user logs in, SSO flow works

◦  When MFA required, it is enforced

◦  Given fallback, admin login still works

| US-M10-004 • Audit Log • Compliance Officer | P0 • 8 pts |
| --- | --- |

As a Compliance Officer, I want an immutable audit log of all critical actions so that investigations are definitive.

Acceptance criteria

◦  Given action, event captures who/what/when/where

◦  When I search, I can filter and export

◦  When tampered, integrity check fails

◦  Given retention, policy determines life

| US-M10-005 • Configuration • System Admin | P0 • 5 pts |
| --- | --- |

As a System Admin, I want to manage lookup lists, code tables, and templates from a central admin console so that business can own the rules.

Acceptance criteria

◦  Given a list, I can add/edit/delete entries

◦  When used downstream, changes reflect

◦  When versioned, rollback is possible

◦  Given validation, conflicts are prevented

| US-M10-006 • Workflow Designer • System Admin | P1 • 13 pts |
| --- | --- |

As a System Admin, I want to design approval workflows visually so that process changes don't require code.

Acceptance criteria

◦  Given drag-and-drop canvas, I build stages

◦  When I publish, active requests follow new flow

◦  When error, validation shows before deploy

◦  Given version, rollback is supported

| US-M10-007 • Integration Hub • Integration Developer | P1 • 13 pts |
| --- | --- |

As an Integration Developer, I want an integration hub with connectors, transforms, and error handling so that external systems sync reliably.

Acceptance criteria

◦  Given a connector, I configure source and target

◦  When mapping is set, data flows

◦  When error, retry and DLQ are handled

◦  Given monitoring, job health is visible

| US-M10-008 • API Management • API Consumer | P1 • 8 pts |
| --- | --- |

As an API Consumer, I want API keys with scopes, rate limits, and usage analytics so that I can integrate safely.

Acceptance criteria

◦  Given a key, scopes are defined

◦  When calls exceed rate, 429 is returned

◦  When rotated, old keys are deprecated

◦  Given usage, dashboards show volume

| US-M10-009 • Backup & DR • Platform Admin | P0 • 13 pts |
| --- | --- |

As a Platform Admin, I want nightly backups and disaster recovery testing so that we meet RTO/RPO targets.

Acceptance criteria

◦  Given backup job, it runs nightly and verifies

◦  When DR drill runs, RPO ≤ 15m, RTO ≤ 4h

◦  When restore, data integrity is verified

◦  Given record, DR reports are archived

| US-M10-010 • Health Monitoring • Platform Admin | P0 • 8 pts |
| --- | --- |

As a Platform Admin, I want health and performance monitoring with alerts so that we know of issues before customers report.

Acceptance criteria

◦  Given metrics, dashboards show latency and errors

◦  When threshold breached, pager is triggered

◦  When outage, status page updates

◦  Given SLO, burn rate is monitored

| US-M10-011 • Data Retention • Compliance Officer | P0 • 8 pts |
| --- | --- |

As a Compliance Officer, I want to define data retention policies per entity so that we comply with PDPL.

Acceptance criteria

◦  Given entity, I set retention period

◦  When expired, purge job runs with audit

◦  When legal hold, purge is skipped

◦  Given report, retention status is visible

| US-M10-012 • Feature Flags • Product Manager | P2 • 5 pts |
| --- | --- |

As a Product Manager, I want feature flags per tenant so that I can roll out gradually and enable early access.

Acceptance criteria

◦  Given a flag, I enable for tenants

◦  When toggled, change is immediate

◦  When rollback, old behavior returns

◦  Given audit, flag changes are logged

| US-M10-013 • Localization • System Admin | P0 • 5 pts |
| --- | --- |

As a System Admin, I want to manage translations for Arabic and English so that UI strings stay in sync.

Acceptance criteria

◦  Given a string, I can translate per locale

◦  When deployed, users see updated text

◦  When key missing, fallback is used

◦  Given review, changes go through approval

| US-M10-014 • Branding • Tenant Admin | P1 • 5 pts |
| --- | --- |

As a Tenant Admin, I want to apply our logo, colors, and domain to our portal so that employees see our brand.

Acceptance criteria

◦  Given assets, I upload and preview

◦  When saved, portal updates

◦  When custom domain, SSL is provisioned

◦  Given policy, brand guidelines are enforced

| US-M10-015 • Environment Promotion • DevOps Engineer | P1 • 8 pts |
| --- | --- |

As a DevOps Engineer, I want to promote configuration from Dev to UAT to Prod with approval gates so that changes are controlled.

Acceptance criteria

◦  Given a change, I package for promotion

◦  When approval given, change moves

◦  When failed, rollback is automatic

◦  Given audit, promotions are recorded

M11 Mobile App Phase 3 - Performance & Growth

| US-M11-001 • Mobile Login • Outsourced Employee | P1 • 5 pts |
| --- | --- |

As an Outsourced Employee, I want to log in on mobile with biometrics after first password login so that access is fast and secure.

Acceptance criteria

◦  Given first login, password and MFA are used

◦  When biometric enrollment succeeds, subsequent logins use biometrics

◦  When failed thrice, password fallback applies

◦  Given device lost, remote wipe clears session

| US-M11-002 • Home Feed • Employee | P2 • 5 pts |
| --- | --- |

As an Employee, I want a home feed showing company news, my tasks, and team updates so that I open the app daily.

Acceptance criteria

◦  Given login, feed loads within 2 seconds

◦  When I scroll, infinite load works

◦  When I react, it posts

◦  Given notifications, deep links open the right page

| US-M11-003 • Payslip Mobile • Employee | P1 • 3 pts |
| --- | --- |

As an Employee, I want to view and download my payslip on mobile so that I can reference pay on the go.

Acceptance criteria

◦  Given pay run, payslip appears in app

◦  When I download, it saves to files

◦  When offline, previously viewed payslips are cached

◦  Given privacy, biometric re-check before opening

| US-M11-004 • Leave Mobile • Employee | P0 • 3 pts |
| --- | --- |

As an Employee, I want to request leave from mobile so that I don't wait to get home.

Acceptance criteria

◦  Given request, I pick type, dates, and optional doc

◦  When I submit, approver is notified instantly

◦  When approved, my calendar updates

◦  Given balance, I see live remaining

| US-M11-005 • Attendance Mobile • Employee | P1 • 8 pts |
| --- | --- |

As an Employee, I want geofenced clock in/out from mobile so that attendance is automatic.

Acceptance criteria

◦  Given geofence, clock button appears only inside

◦  When clock in, GPS + photo captured

◦  When offline, cached and synced later

◦  Given schedule, overtime is flagged

| US-M11-006 • Approvals Mobile • Line Manager | P1 • 3 pts |
| --- | --- |

As a Line Manager, I want to approve leave and expenses with one tap from a notification so that my team isn't blocked.

Acceptance criteria

◦  Given notification, I tap to open details

◦  When I approve, the request moves

◦  When I reject, reason is mandatory

◦  Given bulk, I can select multiple

| US-M11-007 • Directory Mobile • Employee | P2 • 3 pts |
| --- | --- |

As an Employee, I want to search colleagues and tap to call or WhatsApp so that collaboration is easy.

Acceptance criteria

◦  Given directory, search is instant

◦  When I tap phone, call opens

◦  When I tap WhatsApp, chat opens

◦  Given privacy, only authorized fields show

| US-M11-008 • Push Notifications • Employee | P1 • 3 pts |
| --- | --- |

As an Employee, I want to control which notifications I receive so that I am not spammed.

Acceptance criteria

◦  Given settings, I can toggle categories

◦  When I snooze, no push for the period

◦  When urgent, override is applied

◦  Given server downtime, backlog is delivered on recovery

| US-M11-009 • Offline Mode • Outsourced Employee | P2 • 8 pts |
| --- | --- |

As an Outsourced Employee, I want key actions to work offline so that poor coverage doesn't stop me.

Acceptance criteria

◦  Given offline, I can view cached data and queue actions

◦  When online, actions sync automatically

◦  When conflict, user is prompted

◦  Given storage, cache is capped

| US-M11-010 • Arabic & English • Employee | P0 • 5 pts |
| --- | --- |

As an Employee, I want to switch between Arabic and English with RTL/LTR layout so that I use my preferred language.

Acceptance criteria

◦  Given setting, language changes app-wide

◦  When RTL, layout mirrors correctly

◦  When both mixed, rendering is clean

◦  Given content, translations are accurate

| US-M11-011 • Document Vault Mobile • Employee | P1 • 5 pts |
| --- | --- |

As an Employee, I want to access my documents (contract, payslips, certificates) on mobile so that I don't need a laptop.

Acceptance criteria

◦  Given vault, I see categorized documents

◦  When I open, it renders PDF natively

◦  When expiring, alert appears

◦  Given share, I get a secure link

| US-M11-012 • Mobile Surveys • Employee | P2 • 3 pts |
| --- | --- |

As an Employee, I want to respond to pulse surveys in under 60 seconds so that I actually participate.

Acceptance criteria

◦  Given survey, one question at a time

◦  When I swipe, I submit answer

◦  When complete, thank-you appears

◦  Given anonymity, name is not recorded

| US-M11-013 • Org Chart Mobile • Employee | P2 • 3 pts |
| --- | --- |

As an Employee, I want to explore the org chart on mobile so that I understand structure.

Acceptance criteria

◦  Given chart, I pinch to zoom

◦  When I tap a person, profile opens

◦  When I search, I jump to node

◦  Given privacy, sensitive info is hidden

| US-M11-014 • Security • System Admin | P0 • 8 pts |
| --- | --- |

As a System Admin, I want mobile app to enforce jailbreak detection and cert pinning so that the app is secure.

Acceptance criteria

◦  Given jailbroken device, app blocks and reports

◦  When cert is tampered, connection refused

◦  When outdated, forced update is triggered

◦  Given leak, remote wipe is possible

| US-M11-015 • App Analytics • Product Manager | P2 • 5 pts |
| --- | --- |

As a Product Manager, I want mobile usage analytics so that I know what features to invest in.

Acceptance criteria

◦  Given events, dashboards show DAU/MAU

◦  When drop-off, funnel identifies step

◦  When crash, issue is reported

◦  Given privacy, PII is not logged

M12 Client Portal Phase 3 - Performance & Growth

| US-M12-001 • Client Login • Client Admin | P0 • 8 pts |
| --- | --- |

As a Client Admin, I want to log into the Praxion Client Portal with my own SSO so that my team accesses the portal seamlessly.

Acceptance criteria

◦  Given SSO set up, Client Admin logs in

◦  When MFA enforced, step-up is applied

◦  When first login, guided tour is shown

◦  Given RLS, only my tenant data is visible

| US-M12-002 • Workforce View • Client Admin | P0 • 5 pts |
| --- | --- |

As a Client Admin, I want to see my outsourced workforce roster with filters by role and status so that I know who is working for me.

Acceptance criteria

◦  Given my team, I see list with key fields

◦  When I filter, results update instantly

◦  When I open profile, relevant info is shown

◦  Given masking, personal data is hidden

| US-M12-003 • Attendance Visibility • Client SPOC | P0 • 5 pts |
| --- | --- |

As a Client SPOC, I want to see attendance and leave for my outsourced team so that I plan coverage.

Acceptance criteria

◦  Given date range, attendance heatmap shows

◦  When anomaly, it is highlighted

◦  When employee absent, reason is visible

◦  Given approval, I can request action from Egybell

| US-M12-004 • KPI Scorecards • Client SPOC | P0 • 8 pts |
| --- | --- |

As a Client SPOC, I want KPI scorecards for my contract so that I can validate SLA attainment.

Acceptance criteria

◦  Given KPIs, scorecards render monthly

◦  When SLA missed, variance flagged

◦  When I drill, employee-level is shown with permission

◦  Given acceptance, scorecard locks for billing

| US-M12-005 • Candidate Approval • Client SPOC | P0 • 5 pts |
| --- | --- |

As a Client SPOC, I want to approve shortlisted candidates for my roles so that I have final say.

Acceptance criteria

◦  Given shortlist, I see anonymized profiles

◦  When I approve, Egybell proceeds with offer

◦  When I reject, reason is captured

◦  Given feedback, interview notes are shared

| US-M12-006 • Invoicing • Client Finance | P0 • 5 pts |
| --- | --- |

As a Client Finance user, I want to view and download monthly invoices with backup detail so that I can process payment.

Acceptance criteria

◦  Given invoice, I can download PDF and Excel

◦  When I dispute, ticket is raised

◦  When paid, status updates

◦  Given credit note, it is linked to invoice

| US-M12-007 • Service Tickets • Client Admin | P1 • 5 pts |
| --- | --- |

As a Client Admin, I want to raise service tickets (e.g., replacement, escalation) so that issues are tracked.

Acceptance criteria

◦  Given ticket form, I describe the issue

◦  When submitted, SLA clock starts

◦  When responded, I am notified

◦  Given closed, I rate the resolution

| US-M12-008 • Contract & Documents • Client Admin | P1 • 3 pts |
| --- | --- |

As a Client Admin, I want to access our contract, SoWs, and amendments so that we have a shared source of truth.

Acceptance criteria

◦  Given documents, I see list with versions

◦  When I open, I see signed copy

◦  When updated, old version is kept

◦  Given audit, access is logged

| US-M12-009 • Reporting • Client Admin | P1 • 3 pts |
| --- | --- |

As a Client Admin, I want to subscribe to weekly and monthly performance reports so that I don't have to log in to get updates.

Acceptance criteria

◦  Given preferences, email schedule is set

◦  When sent, delivery is confirmed

◦  When I unsubscribe, I stop receiving

◦  Given format, PDF and Excel are options

| US-M12-010 • User Management • Client Admin | P0 • 5 pts |
| --- | --- |

As a Client Admin, I want to manage my own users with roles so that my team accesses only what they should.

Acceptance criteria

◦  Given user list, I can invite, disable, and set roles

◦  When roles change, access updates

◦  When inactive, auto-disable after 90 days

◦  Given audit, changes are logged

| US-M12-011 • Approvals • Client SPOC | P0 • 5 pts |
| --- | --- |

As a Client SPOC, I want to approve timesheets for my outsourced team so that billing reflects reality.

Acceptance criteria

◦  Given weekly timesheet, I can approve or dispute

◦  When approved, billing is authorized

◦  When disputed, Egybell is notified with details

◦  Given auto-approve, option exists per policy

| US-M12-012 • Client Branding • Client Admin | P2 • 5 pts |
| --- | --- |

As a Client Admin, I want my portal to show my branding alongside Praxion so that my team feels at home.

Acceptance criteria

◦  Given assets, logo and color are applied

◦  When saved, portal reflects

◦  When reset, Praxion defaults return

◦  Given policy, co-branding rules enforced

| US-M12-013 • Insights • Client Admin | P2 • 8 pts |
| --- | --- |

As a Client Admin, I want insights on turnover, tenure, and skills of my outsourced team so that I can plan workforce strategy.

Acceptance criteria

◦  Given data, insights update monthly

◦  When trends spotted, explanations shown

◦  When I ask question, natural language answers

◦  Given confidentiality, raw data stays with Egybell

| US-M12-014 • Feedback • Client Admin | P2 • 3 pts |
| --- | --- |

As a Client Admin, I want to submit feedback on the outsourcing relationship so that Egybell can improve continuously.

Acceptance criteria

◦  Given survey, I rate dimensions

◦  When submitted, CSM is notified

◦  When low, escalation triggers

◦  Given history, we see trend

| US-M12-015 • Multi-Client • Client Admin at Holding | P2 • 5 pts |
| --- | --- |

As a Client Admin at a holding company, I want to switch between multiple contracted entities so that I manage all in one place.

Acceptance criteria

◦  Given multi-entity, I see a selector

◦  When I switch, context changes

◦  When I export, entity is labeled

◦  Given permissions, per-entity RBAC applies

M13 Billing & Invoicing Phase 4 - Intelligence

| US-M13-001 • Contract Billing Rules • Finance Manager | P0 • 8 pts |
| --- | --- |

As a Finance Manager, I want to define billing rules per contract (rate, markup, pass-through) so that invoices reflect agreements.

Acceptance criteria

◦  Given contract, I configure rate model

◦  When pass-through, actuals flow

◦  When markup, percent or fixed applies

◦  Given update, new rules apply from effective date

| US-M13-002 • Monthly Invoice Generation • Billing Officer | P0 • 13 pts |
| --- | --- |

As a Billing Officer, I want to run monthly billing for all clients with preview so that errors are caught before sending.

Acceptance criteria

◦  Given period close, I open billing run

◦  When I preview, variances and missing data are flagged

◦  When I lock, invoices are generated

◦  Given reopen, rollback is supported before send

| US-M13-003 • ETA E-Invoicing • Billing Officer | P0 • 13 pts |
| --- | --- |

As a Billing Officer, I want invoices submitted to Egyptian Tax Authority (ETA) portal automatically so that we are compliant with e-invoicing mandate.

Acceptance criteria

◦  Given locked invoice, it is signed and submitted

◦  When accepted, ETA UUID is stored

◦  When rejected, error is shown and retry is possible

◦  Given amendment, credit/debit notes flow

| US-M13-004 • Invoice Delivery • Billing Officer | P0 • 5 pts |
| --- | --- |

As a Billing Officer, I want to deliver invoices to clients via email and portal with read receipts so that disputes don't start with 'I didn't get it.'

Acceptance criteria

◦  Given invoice, I pick channels

◦  When sent, delivery is confirmed

◦  When opened, read receipt captured

◦  Given bounce, alternative channel used

| US-M13-005 • Dispute Management • Billing Officer | P1 • 8 pts |
| --- | --- |

As a Billing Officer, I want structured dispute management with SLA so that disputes are resolved promptly.

Acceptance criteria

◦  Given dispute, I capture reason and evidence

◦  When investigating, timer runs

◦  When resolved, credit note or payment follows

◦  Given pattern, report identifies root cause

| US-M13-006 • Credit/Debit Notes • Billing Officer | P0 • 5 pts |
| --- | --- |

As a Billing Officer, I want to issue credit and debit notes linked to invoices so that adjustments are traceable.

Acceptance criteria

◦  Given a reason, I create a note

◦  When approved, it is submitted to ETA

◦  When applied, receivable is adjusted

◦  Given reporting, notes are included

| US-M13-007 • Receivables • Finance Manager | P1 • 5 pts |
| --- | --- |

As a Finance Manager, I want to track receivables by client with aging so that we collect on time.

Acceptance criteria

◦  Given invoice, aging buckets update

◦  When overdue, dunning letters auto-trigger

◦  When paid, invoice closes

◦  Given target DSO, variance is shown

| US-M13-008 • Payment Reconciliation • Finance Officer | P1 • 8 pts |
| --- | --- |

As a Finance Officer, I want bank payments matched to invoices automatically so that reconciliation is fast.

Acceptance criteria

◦  Given bank feed, matching attempts invoice number

◦  When partial, manual split applies

◦  When unmatched, it goes to suspense

◦  Given month end, unreconciled report is generated

| US-M13-009 • Revenue Recognition • Finance Manager | P2 • 13 pts |
| --- | --- |

As a Finance Manager, I want revenue recognized per IFRS 15 so that financial statements are accurate.

Acceptance criteria

◦  Given a contract, performance obligations defined

◦  When delivered, revenue recognized per schedule

◦  When deferred, balance sheet reflects

◦  Given audit, policy is documented

| US-M13-010 • Forecasting • Finance Manager | P2 • 8 pts |
| --- | --- |

As a Finance Manager, I want revenue forecast by client and contract so that I can predict cash flow.

Acceptance criteria

◦  Given pipeline and contract, forecast is computed

◦  When I adjust assumptions, projections update

◦  When I compare to actual, variance highlighted

◦  Given export, board pack is ready

| US-M13-011 • Multi-Currency • Finance Officer | P1 • 8 pts |
| --- | --- |

As a Finance Officer, I want multi-currency invoicing with FX rates so that we bill international clients correctly.

Acceptance criteria

◦  Given contract currency, invoice is in that currency

◦  When FX rate changes, date of invoice is used

◦  When conversion, realized gain/loss computed

◦  Given reporting, presentation currency is applied

| US-M13-012 • Billing Calendar • Billing Officer | P1 • 3 pts |
| --- | --- |

As a Billing Officer, I want a billing calendar so that I know exactly which contracts bill when.

Acceptance criteria

◦  Given calendar, I see upcoming runs

◦  When I click, prep checklist opens

◦  When missed, escalation triggers

◦  Given holidays, schedule adjusts

| US-M13-013 • Tax Handling • Finance Officer | P0 • 5 pts |
| --- | --- |

As a Finance Officer, I want correct VAT and WHT application per invoice so that tax compliance is ensured.

Acceptance criteria

◦  Given client and service, tax rate auto-applies

◦  When exempt, certificate is stored

◦  When WHT, deduction is captured

◦  Given filing, VAT return is supported

| US-M13-014 • Invoice Templates • Billing Officer | P1 • 5 pts |
| --- | --- |

As a Billing Officer, I want bilingual invoice templates per client so that each client sees invoices in their expected format.

Acceptance criteria

◦  Given client, a template is assigned

◦  When I edit, changes apply to future invoices

◦  When I preview, it renders both languages

◦  Given ETA, format requirements are met

| US-M13-015 • Finance System Sync • Finance Manager | P0 • 13 pts |
| --- | --- |

As a Finance Manager, I want Praxion billing data to sync to our finance ERP (SAP, Oracle, NetSuite) so that we have a single GL.

Acceptance criteria

◦  Given mapping, invoices post to correct accounts

◦  When error, it is queued for review

◦  When reversed, GL entry reverses

◦  Given reconciliation, Praxion and ERP balance

Appendix — Priority & Estimation Framework

Priority (MoSCoW)

P0 — Must-have / MVP — The product cannot go live without this story. These stories define the minimum viable Praxion HROS experience for Phase 1.

P1 — Should-have / Phase 2 — Significantly improves the experience, but the core use case works without it. Delivered in Phase 2 or shortly after Go-Live.

P2 — Could-have / Phase 3+ — Desirable if time permits. Used as architectural guidance so later delivery is not blocked by early decisions.

Story points (Fibonacci)

Relative effort estimation scale used by engineering for sprint planning. Points reflect complexity, uncertainty, and effort combined — not hours.

1 pts  Trivial — hours of work, well understood

2 pts  Small — 1 day, standard pattern

3 pts  Simple — 1-2 days, minor unknowns

5 pts  Medium — 3-5 days, some integration

8 pts  Large — 1+ week, cross-module coordination

13 pts  X-Large — multi-week, candidate for split

Acceptance criteria style

All criteria follow Given/When/Then logic. Each story carries four criteria covering the happy path, a validation or edge case, an integration or downstream effect, and an audit/compliance consideration. Criteria are the contract between product and engineering and the basis for automated test design.

Source of truth

The companion Excel workbook Praxion-User-Stories-Backlog.xlsx is the living, filterable source of truth. This narrative document is regenerated from the same dataset and remains in sync.